HOSPITAL DIGITAL SERVICES PLATFORM

Enterprise Architecture Audit & Execution Blueprint

Patient Loyalty System — Phase 1

| Document Type | Enterprise Execution Blueprint |
| --- | --- |
| Scope | 12-Phase Full Audit: Architecture · SRS · Oracle · DB · Security · Roadmap |
| Prepared By | Senior Enterprise Solution Architect |
| Date | June 2026 |
| Version | 1.0 — Initial Audit Release |
| Classification | CONFIDENTIAL — Internal Use Only |

WARNING: This document contains critical findings that must be resolved before development commences.

# Executive Summary

This document constitutes the complete enterprise audit and execution blueprint for the Hospital Digital Services Platform and its first module, the Patient Loyalty System. The audit was conducted across 12 structured phases covering architecture, requirements, Oracle HIS integration, database design, application structure, licensing, security, development roadmap, testing, deployment, future module readiness, and final delivery governance.

## Overall Assessment

| Audit Domain | Score | Verdict |
| --- | --- | --- |
| Architecture Maturity | 4.5 / 10 | FAIL — Critical gaps in resilience, observability, and security layers |
| SRS Completeness | 2.5 / 10 | FAIL — Grossly under-specified; insufficient for development |
| Oracle Integration Design | Not Designed | FAIL — No integration strategy exists; Oracle access is undefined |
| Database Design | Not Designed | FAIL — Table list only; no schema, no constraints, no indexes |
| Security Posture | 3.0 / 10 | FAIL — No authentication depth, no secrets management, no audit detail |
| License Engine Design | 4.0 / 10 | PARTIAL — Concept present but implementation missing |
| Deployment Readiness | 3.5 / 10 | FAIL — No HA, no backup plan, single Nginx/NestJS without redundancy |
| Future Module Readiness | 5.0 / 10 | PARTIAL — Module registry concept good; execution incomplete |

| VERDICT | The submitted architecture and SRS documents are insufficient for enterprise hospital software development. They represent a concept sketch, not an engineering specification. Development must NOT commence until the gaps identified in this blueprint are resolved. |
| --- | --- |

# Phase 1: Architecture Audit

## 1.1 Current Architecture Score: 4.5 / 10

The proposed architecture correctly identifies the high-level topology — Nginx, Next.js frontend, NestJS backend, dual-database (Oracle HIS + PostgreSQL), and a modular platform concept. However, at the enterprise level required for a hospital deployment handling sensitive patient data, the architecture fails on resilience, observability, security depth, async processing, and operational readiness.

## 1.2 Architectural Weaknesses

### 1.2.1 No API Gateway

The architecture routes directly from Nginx to NestJS. This eliminates centralized rate limiting, request tracing, per-module throttling, IP whitelisting, and API versioning enforcement. In a multi-module hospital platform, the absence of an API gateway layer creates an unmanageable security and routing surface. Nginx alone is a web server/reverse proxy, not an API gateway.

### 1.2.2 No Caching Layer

No Redis or equivalent caching tier is defined. Without caching, every patient lookup, department list, doctor roster, and dashboard metric hits Oracle directly. For a hospital with thousands of daily visits, this will create Oracle contention and degraded response times from day one. Oracle license costs also scale with usage; unnecessary repeated queries are a commercial liability.

### 1.2.3 No Async Message Queue

Point calculation, notification dispatch (WhatsApp, SMS, Email), campaign evaluation, and audit log writing are all synchronous operations in the implied architecture. This means a billing event will block the HTTP thread until every downstream action completes — including potentially slow external WhatsApp API calls. This is architecturally incorrect. A message queue (Bull/BullMQ over Redis, or RabbitMQ) is mandatory for async event processing.

### 1.2.4 No Job Scheduler

Campaign evaluation, points expiry processing, tier upgrade/downgrade reviews, birthday offer triggers, and license expiry notifications all require scheduled jobs. There is no scheduler defined. Without this, these business rules cannot execute.

### 1.2.5 No Observability Stack

No logging aggregation, no metrics collection, no distributed tracing, and no alerting are defined. In an on-premise hospital environment without cloud-managed monitoring, this means outages, silent data corruption, and performance degradation will go undetected. The minimum required stack is: structured logging (Winston/Pino → file/ELK), health endpoints (/health, /readiness, /liveness), and metrics export (Prometheus + Grafana or equivalent).

### 1.2.6 No Oracle Connection Strategy

The architecture states 'Oracle HIS Database' as a backend dependency but provides zero detail on connection pooling, connection limits, service account privileges, read-only enforcement, or failover behavior. Oracle connection management using node-oracledb requires explicit pool sizing, connection lifecycle management, and graceful degradation when Oracle is unavailable.

### 1.2.7 No High Availability

Single Nginx, single NestJS process, single PostgreSQL instance. The architecture has no clustering, no process management (PM2/systemd), no database replication, and no load balancing. For a hospital where the loyalty system is patient-facing at the billing counter, downtime directly impacts patient experience and revenue operations.

### 1.2.8 No Secrets Management

No definition of how database passwords, Oracle credentials, JWT secrets, WhatsApp API keys, or license private keys are managed. Hardcoding secrets in .env files on a hospital server is a critical security failure, especially under any data privacy regulation applicable to patient information.

### 1.2.9 No Database Migration Strategy

PostgreSQL schema evolution is not addressed. Without a migration tool (TypeORM migrations, Flyway, or Liquibase), every schema change in production is a manual and risky operation. Rollback capability is non-existent in the current design.

### 1.2.10 No Error Budget or SLA Definition

No availability target, no response time SLA, no throughput requirement. These are required before deployment architecture decisions can be finalized.

## 1.3 Missing Components — Required Additions

| Component | Purpose | Urgency |
| --- | --- | --- |
| Redis (Cache + Queue backend) | Session store, query cache, BullMQ job queues | CRITICAL |
| BullMQ / RabbitMQ | Async notification dispatch, point calculation events | CRITICAL |
| Node-oracledb Connection Pool | Managed Oracle connectivity with retry and graceful degradation | CRITICAL |
| PM2 / systemd | Process management, auto-restart, cluster mode for NestJS | CRITICAL |
| Winston + daily-rotate-file | Structured application logging with rotation | HIGH |
| Prometheus + Grafana (on-premise) | Metrics, dashboards, alerting | HIGH |
| TypeORM Migrations | Versioned schema evolution for PostgreSQL | HIGH |
| Health Check Endpoints | Kubernetes/load-balancer readiness probes | HIGH |
| Helmet.js | HTTP security headers on NestJS | HIGH |
| Rate Limiter (NestJS Throttler) | Per-IP and per-user API rate limiting | HIGH |
| Job Scheduler (NestJS Schedule) | Cron jobs for campaigns, expiry, tier reviews | HIGH |
| PostgreSQL Replication (standby) | Read replica and failover capability | MEDIUM |
| Nginx hardening | TLS 1.2/1.3 only, HSTS, disable server tokens | MEDIUM |
| Audit log async writer | Non-blocking audit trail via queue | MEDIUM |

## 1.4 Revised Enterprise Architecture

The following architecture supersedes the proposed design and must be used as the reference architecture for all implementation work.

Revised High-Level Architecture (On-Premise)

| Layer | Component | Technology | Notes |
| --- | --- | --- | --- |
| Presentation | Web Frontend | Next.js 14, TypeScript, MUI v6, React Query v5 | SSR for initial load; CSR for SPA interactions |
| Ingress | Reverse Proxy | Nginx 1.25+ (TLS termination, rate limit) | TLS 1.2/1.3, HSTS, static asset serving |
| API | Backend Services | NestJS 10, TypeScript, Fastify adapter | Modular, RBAC-guarded, versioned API (/api/v1/) |
| Cache | In-Memory Cache | Redis 7 (standalone, sentinel for HA) | Sessions, query cache, BullMQ backing |
| Queue | Async Processing | BullMQ (Redis-backed) | Notifications, point events, audit writes |
| Scheduler | Cron Jobs | NestJS Schedule (@nestjs/schedule) | Campaigns, expiry, tier evaluation |
| HIS Integration | Oracle Abstraction | NestJS HIS Service Layer (node-oracledb pool) | Read-only Oracle access; pooled connections |
| Platform DB | Relational Storage | PostgreSQL 15 (primary + standby) | Streaming replication; loyalty data, users, config |
| HIS DB | Hospital Data | Oracle (existing, read-only access) | No writes; dedicated service account |
| Observability | Logging | Winston → JSON logs → log rotation | Centralised log files; optional ELK later |
| Observability | Metrics | Prometheus client + Grafana (optional phase 2) | /metrics endpoint on NestJS |
| Observability | Health | Custom /health endpoint | DB, Oracle, Redis connectivity checks |
| Process Mgmt | Daemon | PM2 cluster mode | Zero-downtime reload, crash recovery |

# Phase 2: SRS Audit — Patient Loyalty System

## 2.1 SRS Assessment Score: 2.5 / 10

The submitted SRS is 3 pages of functional requirements followed by a 4-page client workflow document. It is categorically insufficient for enterprise software development. There are no acceptance criteria, no use cases, no user stories, no data dictionary, no business rule formalisation, no error scenarios, no performance requirements, no security requirements, and no reporting requirements. The document describes what the system should do at a marketing level, not an engineering level.

| CRITICAL | Development cannot begin from this SRS. It will result in misaligned implementation, costly rework, and client disputes. The requirements below must be incorporated into a revised SRS before sprint planning commences. |
| --- | --- |

## 2.2 Loyalty Business Model — Decoded from Client Workflow

The following business rules have been extracted and formalised from both the SRS and the client workflow document. These must be reviewed and signed off by the client before implementation.

| Rule ID | Business Rule | Source | Status |
| --- | --- | --- | --- |
| BR-001 | Points earned at rate of 1 point per Rs. 100 spent (universal, all card types) | Client Workflow | Confirmed |
| BR-002 | Silver card: minimum lifetime spend Rs. 100,000 | Client Workflow | Confirmed |
| BR-003 | Gold card: lifetime spend Rs. 100,000 – Rs. 200,000 | Client Workflow | Confirmed — ambiguous upper bound |
| BR-004 | Platinum card: lifetime spend Rs. 200,000+ | Client Workflow | Confirmed |
| BR-005 | 100 points = Rs. 25 card value (Silver) | Client Workflow | Confirmed |
| BR-006 | 100 points = Rs. 50 card value (Gold) | Client Workflow | Confirmed |
| BR-007 | 100 points = Rs. 75 card value (Platinum) | Client Workflow | Confirmed |
| BR-008 | Rs. 300+ card value → 3% discount on service bill (Silver) | Client Workflow | Confirmed |
| BR-009 | Gold: Rs. 300+ → 3%; Rs. 600+ → 6% discount | Client Workflow | Confirmed |
| BR-010 | Platinum: Rs. 300 → 3%; Rs. 600 → 6%; Rs. 900+ → 10% discount | Client Workflow | Confirmed |
| BR-011 | Discount applies to total service bill amount | Client Workflow | Confirmed |
| BR-012 | Festival and birthday month promotional offers supported | SRS 3.4 | Confirmed — details not defined |
| BR-013 | WhatsApp notification on card issuance and point events | SRS 3.5 | Confirmed — template not defined |
| BR-014 | Card tier upgrade when spend crosses threshold | Implied | NOT CONFIRMED — must clarify |
| BR-015 | Card tier downgrade if spend falls — or is tier permanent once achieved? | Implied | NOT CONFIRMED — must clarify |
| BR-016 | Points expiry policy | Not stated | MISSING — must define |
| BR-017 | Minimum bill amount for point earning eligibility | Not stated | MISSING — must define |
| BR-018 | Can a patient hold multiple cards simultaneously? | Not stated | MISSING — must define |
| BR-019 | Partial redemption — can patient use only part of their card value? | Not stated | MISSING — must define |
| BR-020 | Refund/reversal — what happens to points if a bill is reversed? | Not stated | MISSING — must define |
| BR-021 | Card suspension rules — can a card be frozen or deactivated? | Not stated | MISSING — must define |
| BR-022 | Card transfer between patients | Not stated | MISSING — must define |
| BR-023 | Concurrent redemption protection — double-spend prevention | Not stated | MISSING — critical for financial integrity |
| BR-024 | Maximum redemption per transaction | Not stated | MISSING — financial risk control |
| BR-025 | Tax treatment of discount — does discount apply before or after tax? | Not stated | MISSING — accounting compliance |

## 2.3 Missing Functional Requirements

| ID | Missing Requirement | Risk if Omitted | Priority |
| --- | --- | --- | --- |
| FR-M-001 | Card number format and generation algorithm (e.g., prefix + patient MRN + check digit) | Duplicate cards, lookup failures | CRITICAL |
| FR-M-002 | Tier upgrade workflow — automatic or manual approval? | Inconsistent tier assignment | CRITICAL |
| FR-M-003 | Points reversal on billing reversal/refund | Financial integrity failure | CRITICAL |
| FR-M-004 | Concurrent redemption lock (optimistic/pessimistic) | Double-spend of card value | CRITICAL |
| FR-M-005 | Points expiry schedule and notification | Unpredicted point liability on balance sheet | HIGH |
| FR-M-006 | Minimum bill threshold for point earning | Points on zero-value adjustments | HIGH |
| FR-M-007 | Excluded service categories (e.g., pharmacy only, lab only) | Incorrect point accrual | HIGH |
| FR-M-008 | Festival offer definition: eligible dates, eligible card types, multiplier | Cannot build campaign engine | HIGH |
| FR-M-009 | Birthday offer: based on DOB from HIS; lead time before/after birthday month | Cannot build trigger logic | HIGH |
| FR-M-010 | WhatsApp message templates (card issued, points earned, redemption, expiry warning) | Cannot build notification module | HIGH |
| FR-M-011 | Card account statement / transaction history report for patient | Missing patient-facing feature | HIGH |
| FR-M-012 | Administrative reports: active cards by tier, points liability, redemption rate | Management cannot monitor program | HIGH |
| FR-M-013 | Card issuance workflow — who initiates, who approves? | Role boundary unclear | MEDIUM |
| FR-M-014 | Physical card vs. digital-only card — print requirements? | Infrastructure unknown | MEDIUM |
| FR-M-015 | QR code or barcode on digital card for scanning at billing counter | Integration with billing workflow | MEDIUM |
| FR-M-016 | Loyalty program opt-out / patient consent mechanism | PDPA/data privacy compliance | MEDIUM |
| FR-M-017 | Card programme start date — retroactive points for past bills? | Historical data requirement | MEDIUM |
| FR-M-018 | Multi-language support for notifications (if hospital serves multilingual patients) | Localisation requirement | LOW |

## 2.4 Non-Functional Requirements — Currently Missing

| NFR ID | Requirement | Recommended Specification |
| --- | --- | --- |
| NFR-001 | Response time — point calculation | < 2 seconds end-to-end at billing counter |
| NFR-002 | System availability | 99.5% uptime during hospital operating hours (8am–10pm) |
| NFR-003 | Concurrent users | Support minimum 50 concurrent billing operators |
| NFR-004 | Data retention | Loyalty transaction logs retained minimum 7 years |
| NFR-005 | Audit trail | All configuration changes, point modifications, redemptions logged with user and timestamp |
| NFR-006 | Session timeout | Operator sessions expire after 30 minutes of inactivity |
| NFR-007 | Password policy | Minimum 8 characters, complexity enforced, 90-day rotation |
| NFR-008 | Database backup | Daily full backup + hourly incremental; 30-day retention |
| NFR-009 | Oracle access | Read-only; maximum 20 concurrent Oracle connections from platform |
| NFR-010 | Notification delivery SLA | WhatsApp message delivered within 60 seconds of trigger event |
| NFR-011 | Browser support | Chrome 90+, Edge 90+, Firefox 88+ (no IE11) |
| NFR-012 | Security | OWASP Top 10 compliance; annual penetration test |

## 2.5 Ambiguous Requirements — Requiring Clarification

| Ref | Ambiguity | Two Possible Interpretations | Resolution Needed |
| --- | --- | --- | --- |
| SRS 3.2 | 'Define Point Earning Percentage for each card category' | (A) Different earn rates per tier OR (B) Universal earn rate (1 per Rs. 100) — tier only affects point VALUE | Client workflow implies universal earn rate; SRS implies per-tier rate. CONTRADICTION. |
| SRS 3.2 | 'Discount Percentage (optional)' | (A) Additional flat discount on top of point-value discount OR (B) Alternative to point-value mechanism | Client workflow shows point-value → discount threshold model. Relationship to this field is unclear. |
| Client Workflow BR-003 | Gold card spend range 'Rs. 100,000 – 200,000' | Is Gold Rs. 100,000 to Rs. 199,999 or Rs. 100,001 to Rs. 200,000? Silver upper boundary overlaps. | Define exact boundary conditions with inclusive/exclusive ranges. |
| Client Workflow | Discount 'applies once point value hits thresholds' | Does this mean: (A) once lifetime card value crosses threshold, ALL future bills get discount OR (B) each bill independently must accumulate enough points to trigger discount? | This is the most critical ambiguity in the entire business model. |
| SRS 3.4 | 'Offers should be configurable and time-bound' | Does this mean: (A) admin sets start/end dates per offer OR (B) offers are triggered by system events (birthday month) | Both interpretations likely apply simultaneously — need confirmation. |

## 2.6 Requirement Traceability Matrix (RTM) — Core Features

| Requirement ID | Requirement | SRS Ref | DB Table(s) | API Endpoint(s) | Test Case(s) |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Patient-Card association | 3.1 | loyalty_accounts | POST /api/v1/loyalty/enroll | TC-001, TC-002 |
| FR-002 | Card tier assignment based on spend | BR-002/003/004 | loyalty_accounts, card_categories | GET /api/v1/loyalty/account/:mrn | TC-003, TC-004 |
| FR-003 | Point earning on billing | BR-001 | loyalty_transactions | POST /api/v1/loyalty/earn | TC-005 to TC-012 |
| FR-004 | Card value calculation | BR-005/006/007 | loyalty_accounts | Computed field | TC-013, TC-014 |
| FR-005 | Discount threshold evaluation | BR-008/009/010 | loyalty_accounts | POST /api/v1/loyalty/discount/evaluate | TC-015 to TC-020 |
| FR-006 | Redemption transaction | 3.3 | loyalty_transactions, reward_redemptions | POST /api/v1/loyalty/redeem | TC-021 to TC-030 |
| FR-007 | Campaign — Festival offer | 3.4 | campaigns, point_rules | Scheduler + POST /api/v1/loyalty/earn | TC-031, TC-032 |
| FR-008 | Campaign — Birthday month offer | 3.4 | campaigns | Scheduler trigger | TC-033, TC-034 |
| FR-009 | WhatsApp notification — card issued | 3.5 | notifications | Event queue | TC-035 |
| FR-010 | WhatsApp notification — points earned | 3.5 | notifications | Event queue | TC-036 |
| FR-011 | Card Master configuration | 3.2 | card_categories, point_rules | PUT /api/v1/admin/card-config | TC-037, TC-038 |
| FR-012 | Transaction history | Implied | loyalty_transactions | GET /api/v1/loyalty/transactions/:accountId | TC-039, TC-040 |
| FR-013 | Redemption limit validation | 3.2 | card_categories | POST /api/v1/loyalty/redeem | TC-041, TC-042 |
| FR-014 | Admin dashboard | Implied | All tables | GET /api/v1/reports/* | TC-043 to TC-050 |

# Phase 3: Oracle HIS Integration Architecture

## 3.1 Integration Philosophy

The Oracle HIS database is an existing production system. The platform must connect to it as a read-only consumer. No writes, no triggers, no stored procedures, and no schema modifications are permitted on the Oracle side. All integration is achieved via a dedicated HIS Service Layer in the NestJS backend using the node-oracledb driver with a managed connection pool.

| CRITICAL RULE | Under no circumstances should any platform module query Oracle directly. All Oracle data access must be routed through the HIS Service Layer. This is enforced at the architectural level by keeping Oracle credentials only in the HIS Service configuration and not exposed to module services. |
| --- | --- |

## 3.2 Oracle Connectivity Design

| Parameter | Specification |
| --- | --- |
| Driver | node-oracledb (Thick mode for Oracle 11g+ compatibility) |
| Pool Minimum | 5 connections |
| Pool Maximum | 20 connections (configurable via platform settings) |
| Pool Increment | 2 connections |
| Connection Timeout | 30 seconds |
| Queue Timeout | 60 seconds (requests waiting for pool slot) |
| Statement Cache | 30 statements per connection |
| Ping Interval | 60 seconds (keepalive) |
| Retry Strategy | Exponential backoff: 1s, 2s, 4s, 8s — max 3 retries |
| Graceful Degradation | If Oracle pool exhausted or unreachable: return cached data or HTTP 503 with clear error |
| Service Account | Dedicated read-only Oracle user (e.g., HDSP_READONLY) — SELECT privileges only |
| Network | Hospital LAN only; Oracle listener on standard port 1521 |

## 3.3 Required Oracle Tables / Views

| HIS Entity | Assumed Oracle Object | Required Columns | Access |
| --- | --- | --- | --- |
| Patient | HIS_PATIENTS / PATIENT_MASTER | MRN, PATIENT_NAME, DOB, MOBILE, ADDRESS, REG_DATE, GENDER | SELECT |
| Visit | PATIENT_VISITS / OPD_VISITS | VISIT_ID, MRN, VISIT_DATE, VISIT_TYPE, DEPT_CODE, DOCTOR_ID, STATUS | SELECT |
| Billing | PATIENT_BILLS / BILLING_MASTER | BILL_ID, VISIT_ID, MRN, BILL_DATE, GROSS_AMOUNT, DISCOUNT, NET_AMOUNT, STATUS, BILL_TYPE | SELECT |
| Billing Detail | BILL_DETAILS / BILL_LINE_ITEMS | DETAIL_ID, BILL_ID, SERVICE_CODE, SERVICE_DESC, AMOUNT, QTY | SELECT |
| Doctor | DOCTOR_MASTER | DOCTOR_ID, DOCTOR_NAME, DEPT_CODE, SPECIALIZATION, STATUS | SELECT |
| Department | DEPT_MASTER | DEPT_CODE, DEPT_NAME, DEPT_TYPE, PARENT_DEPT | SELECT |
| Admission | IPD_ADMISSIONS | ADMISSION_ID, MRN, ADMIT_DATE, DISCHARGE_DATE, WARD, ROOM, STATUS | SELECT |

| ACTION REQUIRED | The actual Oracle table and column names must be confirmed with the HIS vendor before integration design is finalised. The names above are illustrative. A data dictionary from the HIS vendor is mandatory. |
| --- | --- |

## 3.4 Service Designs

### 3.4.1 Patient Service

| Attribute | Detail |
| --- | --- |
| Purpose | Retrieve patient demographics from Oracle HIS by MRN or name search |
| Input | MRN (string) OR name search string |
| Output | { mrn, fullName, dateOfBirth, mobile, gender, registrationDate } |
| Cache Strategy | Cache individual patient lookups in Redis for 5 minutes (TTL); invalidate on cache miss |
| Business Rules | MRN must match exactly; name search returns max 20 results; DOB required for birthday offer logic |
| Error Handling | ORA-01403 (no data found) → 404; ORA-12541 (pool) → 503 with retry-after header |
| Validation | MRN format validation before Oracle query (prevent injection); min 3 chars for name search |

### 3.4.2 Billing Service

| Attribute | Detail |
| --- | --- |
| Purpose | Retrieve finalised bills for a patient to calculate loyalty points |
| Input | MRN + optional date range; OR specific BILL_ID |
| Output | { billId, visitId, billDate, grossAmount, netAmount, billType, lineItems[], status } |
| Cache Strategy | Individual bill by ID cached for 1 hour; patient bill list cached for 5 minutes |
| Business Rules | Only FINALISED bills trigger point calculation; CANCELLED/REVERSED bills trigger point reversal; bill type may exclude certain categories from point earning |
| Error Handling | If bill not found: 404; if bill status ambiguous: return raw status for caller to evaluate |
| Critical Check | Must verify bill has not already been processed for points (check loyalty_transactions for reference_id = bill_id) |

### 3.4.3 Visit Service

| Attribute | Detail |
| --- | --- |
| Purpose | Retrieve OPD/IPD visit details to enrich transaction records |
| Input | VISIT_ID or MRN + date range |
| Output | { visitId, mrn, visitDate, visitType, department, doctorName, status } |
| Cache Strategy | Visit records cached for 10 minutes |
| Business Rules | Visit type (OPD/IPD/Emergency) may affect point earn rate per future business rules |
| Error Handling | Standard Oracle error mapping to HTTP status codes |

### 3.4.4 Department and Doctor Services

These services provide reference data used for enriching loyalty transaction records and for future module use (Queue Management, Dynamic Forms). Both entities are cached aggressively (30-minute TTL) since they change infrequently. Department data is also used for campaign targeting (e.g., 'double points on all Cardiology visits this month').

## 3.5 HIS Integration Error Taxonomy

| Error Scenario | Detection | Platform Response | User Impact |
| --- | --- | --- | --- |
| Oracle unreachable (network) | Connection timeout / pool exception | Return 503; queue point event for retry | Billing counter notified; points credited after reconnection |
| Oracle slow (high load) | Query timeout > 30s | Return 503; serve from cache where possible | Degraded experience; no hard failure |
| Invalid MRN | ORA-01403 no rows | Return 404 with clear message | Operator prompted to verify MRN |
| Oracle schema change | Column not found / ORA-00904 | Alert via health check; return 500 | Service degraded until mapping updated |
| Duplicate bill processing | Duplicate reference_id in loyalty_transactions | Idempotency check; return 200 with existing record | No duplicate points; safe re-submission |
| Pool exhausted | ORA-24418 | Queue request; return 202 Accepted with job ID | Async processing; notification on completion |

# Phase 4: Complete Database Design

## 4.1 Database Architecture Overview

All platform data resides in PostgreSQL 15. Oracle HIS data is never replicated into PostgreSQL — it is always queried live via the HIS Service Layer. The PostgreSQL schema is organised into two logical schemas: 'platform' (core services: users, roles, licensing, audit) and 'loyalty' (loyalty-specific tables).

## 4.2 Table Definitions

### 4.2.1 users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() | Surrogate key |
| username | VARCHAR(100) | NOT NULL, UNIQUE | Login identifier |
| email | VARCHAR(255) | NOT NULL, UNIQUE | Used for password reset |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt, min 12 rounds |
| role_id | UUID | FK → roles.id, NOT NULL | RBAC role |
| is_active | BOOLEAN | NOT NULL, DEFAULT true | Soft-enable/disable |
| must_change_password | BOOLEAN | NOT NULL, DEFAULT false | Force reset on first login |
| failed_login_count | SMALLINT | NOT NULL, DEFAULT 0 | Lock after 5 failures |
| locked_until | TIMESTAMPTZ | NULLABLE | Account lockout expiry |
| last_login_at | TIMESTAMPTZ | NULLABLE | Audit / session insight |
| password_changed_at | TIMESTAMPTZ | NULLABLE | 90-day rotation enforcement |
| created_by | UUID | FK → users.id, NULLABLE | NULL for seed users |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

Indexes: UNIQUE(username), UNIQUE(email), INDEX(role_id), INDEX(is_active)

### 4.2.2 roles

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| name | VARCHAR(100) | NOT NULL, UNIQUE | e.g., SUPER_ADMIN, LOYALTY_OPERATOR |
| description | TEXT | NULLABLE |  |
| is_system | BOOLEAN | NOT NULL, DEFAULT false | System roles cannot be deleted |
| module_code | VARCHAR(50) | NULLABLE, FK → module_registry.code | NULL = platform-wide role |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

### 4.2.3 permissions & role_permissions

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| module_code | VARCHAR(50) | NOT NULL | e.g., LOYALTY, ADMIN |
| resource | VARCHAR(100) | NOT NULL | e.g., LOYALTY_ACCOUNT, CAMPAIGN |
| action | VARCHAR(50) | NOT NULL | CREATE, READ, UPDATE, DELETE, APPROVE |
| description | TEXT | NULLABLE | Human-readable description |

role_permissions: (role_id UUID FK, permission_id UUID FK) — composite PK. No additional columns needed.

### 4.2.4 license_master

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| license_key | VARCHAR(512) | NOT NULL, UNIQUE | Encrypted/signed key string |
| hospital_name | VARCHAR(255) | NOT NULL | Embedded in license |
| machine_fingerprint | VARCHAR(512) | NULLABLE | Set on first activation |
| license_type | VARCHAR(50) | NOT NULL | TRIAL ¦ STANDARD ¦ ENTERPRISE |
| issued_at | TIMESTAMPTZ | NOT NULL |  |
| expires_at | TIMESTAMPTZ | NOT NULL |  |
| activated_at | TIMESTAMPTZ | NULLABLE | NULL until activated |
| is_active | BOOLEAN | NOT NULL, DEFAULT false |  |
| max_users | INTEGER | NOT NULL, DEFAULT 10 |  |
| metadata_hash | VARCHAR(255) | NOT NULL | HMAC-SHA256 of all fields; tamper detection |
| notes | TEXT | NULLABLE | Vendor notes |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

### 4.2.5 licensed_modules

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| license_id | UUID | FK → license_master.id, NOT NULL |  |
| module_code | VARCHAR(50) | NOT NULL, FK → module_registry.code |  |
| is_active | BOOLEAN | NOT NULL, DEFAULT false |  |
| activated_at | TIMESTAMPTZ | NULLABLE |  |
| expires_at | TIMESTAMPTZ | NULLABLE | NULL = same as license expiry |
| activation_metadata | JSONB | NULLABLE | Vendor-defined per-module config |

Unique constraint: (license_id, module_code). Index: (module_code, is_active).

### 4.2.6 card_categories

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| code | VARCHAR(20) | NOT NULL, UNIQUE | SILVER ¦ GOLD ¦ PLATINUM |
| name | VARCHAR(100) | NOT NULL | Display name |
| min_spend | NUMERIC(12,2) | NOT NULL | Minimum lifetime spend for eligibility |
| max_spend | NUMERIC(12,2) | NULLABLE | NULL = no upper bound (Platinum) |
| earn_rate_per_100 | NUMERIC(5,2) | NOT NULL, DEFAULT 1.00 | Points per Rs. 100 spent |
| point_value_per_100 | NUMERIC(8,2) | NOT NULL | Rs. value of 100 points for this tier |
| discount_thresholds | JSONB | NOT NULL | [{min_value:300,discount_pct:3},{min_value:600,discount_pct:6}] |
| base_discount_pct | NUMERIC(5,2) | NULLABLE | Optional flat discount on all bills |
| display_order | SMALLINT | NOT NULL, DEFAULT 0 | UI sort order |
| is_active | BOOLEAN | NOT NULL, DEFAULT true |  |
| updated_by | UUID | FK → users.id |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

### 4.2.7 loyalty_accounts

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| patient_mrn | VARCHAR(50) | NOT NULL, UNIQUE | From Oracle HIS; no FK (cross-DB) |
| patient_name | VARCHAR(255) | NOT NULL | Cached from HIS at enrollment |
| patient_mobile | VARCHAR(20) | NULLABLE | For WhatsApp notification |
| patient_dob | DATE | NULLABLE | For birthday offer trigger |
| card_number | VARCHAR(30) | NOT NULL, UNIQUE | System-generated card ID |
| card_category_id | UUID | FK → card_categories.id, NOT NULL | Current tier |
| total_lifetime_spend | NUMERIC(14,2) | NOT NULL, DEFAULT 0 | Drives tier calculation |
| total_points_earned | NUMERIC(14,2) | NOT NULL, DEFAULT 0 | Cumulative all-time |
| total_points_redeemed | NUMERIC(14,2) | NOT NULL, DEFAULT 0 | Cumulative all-time |
| available_points | NUMERIC(14,2) | NOT NULL, DEFAULT 0 | Earned minus redeemed minus expired |
| card_value_balance | NUMERIC(12,2) | NOT NULL, DEFAULT 0 | Computed: available_points / 100 * point_value_per_100 |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'ACTIVE' | ACTIVE ¦ SUSPENDED ¦ CANCELLED |
| enrolled_by | UUID | FK → users.id, NOT NULL | Staff who enrolled patient |
| enrolled_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| last_transaction_at | TIMESTAMPTZ | NULLABLE |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

Indexes: UNIQUE(patient_mrn), UNIQUE(card_number), INDEX(card_category_id), INDEX(status), INDEX(last_transaction_at DESC).

### 4.2.8 loyalty_transactions

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| account_id | UUID | FK → loyalty_accounts.id, NOT NULL |  |
| transaction_type | VARCHAR(30) | NOT NULL | EARN ¦ REDEEM ¦ REVERSE ¦ EXPIRE ¦ ADJUST |
| reference_type | VARCHAR(30) | NOT NULL | BILL ¦ VISIT ¦ CAMPAIGN ¦ MANUAL |
| reference_id | VARCHAR(100) | NOT NULL | Oracle BILL_ID or campaign ID |
| bill_amount | NUMERIC(12,2) | NULLABLE | Gross bill for EARN transactions |
| points_delta | NUMERIC(12,2) | NOT NULL | Positive = earn, negative = deduct |
| card_value_delta | NUMERIC(10,2) | NOT NULL, DEFAULT 0 | Rs. value impact |
| discount_applied | NUMERIC(10,2) | NULLABLE | Discount given on this bill |
| discount_percentage | NUMERIC(5,2) | NULLABLE | Discount % applied |
| balance_before | NUMERIC(14,2) | NOT NULL | Points before this transaction |
| balance_after | NUMERIC(14,2) | NOT NULL | Points after this transaction |
| campaign_id | UUID | FK → campaigns.id, NULLABLE | If this earn was under a campaign |
| created_by | UUID | FK → users.id, NOT NULL |  |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() | Immutable after insert |
| notes | TEXT | NULLABLE | Manual adjustment reason |

Indexes: INDEX(account_id, created_at DESC), UNIQUE(account_id, reference_type, reference_id) WHERE transaction_type = 'EARN' — idempotency constraint.

### 4.2.9 campaigns

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| name | VARCHAR(255) | NOT NULL |  |
| campaign_type | VARCHAR(50) | NOT NULL | FESTIVAL ¦ BIRTHDAY ¦ MANUAL ¦ SCHEDULED |
| start_date | TIMESTAMPTZ | NOT NULL |  |
| end_date | TIMESTAMPTZ | NOT NULL |  |
| eligible_card_codes | VARCHAR[] | NOT NULL | e.g., {SILVER,GOLD,PLATINUM} |
| earn_multiplier | NUMERIC(5,2) | NOT NULL, DEFAULT 1.00 | e.g., 2.0 = double points |
| bonus_points_flat | NUMERIC(10,2) | NOT NULL, DEFAULT 0 | Flat bonus on top of earned |
| conditions | JSONB | NULLABLE | e.g., {min_spend: 5000, dept_codes: [OPD]} |
| is_active | BOOLEAN | NOT NULL, DEFAULT true |  |
| priority | SMALLINT | NOT NULL, DEFAULT 0 | Higher = evaluated first |
| created_by | UUID | FK → users.id |  |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

### 4.2.10 audit_logs

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Use BIGSERIAL for high-volume table |
| user_id | UUID | FK → users.id, NULLABLE | NULL for system actions |
| action | VARCHAR(100) | NOT NULL | e.g., LOGIN, EARN_POINTS, UPDATE_CONFIG |
| module | VARCHAR(50) | NOT NULL | e.g., AUTH, LOYALTY, LICENSING |
| entity_type | VARCHAR(100) | NULLABLE | e.g., loyalty_account |
| entity_id | VARCHAR(100) | NULLABLE | UUID or ID of affected record |
| old_value | JSONB | NULLABLE | Before state |
| new_value | JSONB | NULLABLE | After state |
| ip_address | INET | NULLABLE |  |
| user_agent | VARCHAR(500) | NULLABLE |  |
| request_id | UUID | NULLABLE | Correlation ID from HTTP request |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() | Partition key |

Partitioning: Range-partition audit_logs by created_at (monthly partitions). Index: INDEX(user_id, created_at DESC), INDEX(entity_type, entity_id), INDEX(action). Retention: archive partitions older than 7 years.

## 4.3 Indexing Strategy

| Index | Table | Purpose | Type |
| --- | --- | --- | --- |
| idx_users_email | users | Login lookup | UNIQUE B-Tree |
| idx_users_username | users | Login lookup | UNIQUE B-Tree |
| idx_la_mrn | loyalty_accounts | Patient search | UNIQUE B-Tree |
| idx_la_card_number | loyalty_accounts | Card scan lookup | UNIQUE B-Tree |
| idx_la_status_cat | loyalty_accounts | Dashboard filters | Composite B-Tree |
| idx_lt_account_date | loyalty_transactions | Account history | Composite B-Tree DESC |
| idx_lt_idempotency | loyalty_transactions | Duplicate prevention | Partial UNIQUE |
| idx_lt_reference | loyalty_transactions | Bill-to-transaction lookup | B-Tree |
| idx_campaigns_active | campaigns | Active campaign eval | Partial B-Tree |
| idx_audit_entity | audit_logs | Entity audit trail | Composite B-Tree |

# Phase 5: Application Structure

## 5.1 Backend — NestJS Production Structure

backend/
├── src/
│   ├── main.ts                     # Bootstrap; Fastify adapter; Helmet; CORS
│   ├── app.module.ts               # Root module; imports all feature modules
│   ├── app.controller.ts           # /health endpoint
│   │
│   ├── config/
│   │   ├── app.config.ts           # Port, environment, API version
│   │   ├── database.config.ts      # PostgreSQL TypeORM config
│   │   ├── oracle.config.ts        # node-oracledb pool config
│   │   ├── redis.config.ts         # Redis connection config
│   │   └── jwt.config.ts           # JWT secret, expiry
│   │
│   ├── common/
│   │   ├── decorators/             # @CurrentUser, @Roles, @Public
│   │   ├── filters/                # GlobalExceptionFilter
│   │   ├── guards/                 # JwtAuthGuard, RolesGuard, LicenseGuard
│   │   ├── interceptors/           # LoggingInterceptor, AuditInterceptor
│   │   ├── middleware/             # RequestIdMiddleware, RateLimitMiddleware
│   │   ├── pipes/                  # ValidationPipe (class-validator)
│   │   └── utils/                  # date.util.ts, crypto.util.ts
│   │
│   ├── modules/
│   │   ├── auth/
│   │   │   ├── auth.module.ts
│   │   │   ├── auth.controller.ts  # POST /auth/login, /auth/logout, /auth/refresh
│   │   │   ├── auth.service.ts
│   │   │   ├── strategies/         # jwt.strategy.ts, local.strategy.ts
│   │   │   └── dto/
│   │   │
│   │   ├── users/
│   │   │   ├── users.module.ts
│   │   │   ├── users.controller.ts
│   │   │   ├── users.service.ts
│   │   │   ├── users.repository.ts
│   │   │   └── entities/user.entity.ts
│   │   │
│   │   ├── rbac/
│   │   │   ├── rbac.module.ts
│   │   │   ├── roles.service.ts
│   │   │   ├── permissions.service.ts
│   │   │   └── entities/
│   │   │
│   │   ├── licensing/
│   │   │   ├── licensing.module.ts
│   │   │   ├── license.controller.ts
│   │   │   ├── license.service.ts      # Activation, validation, expiry
│   │   │   ├── license-crypto.service.ts  # HMAC, signature verify
│   │   │   ├── license.guard.ts
│   │   │   └── entities/
│   │   │
│   │   ├── audit/
│   │   │   ├── audit.module.ts
│   │   │   ├── audit.service.ts        # Async write via BullMQ
│   │   │   ├── audit.processor.ts      # BullMQ consumer
│   │   │   └── entities/audit-log.entity.ts
│   │   │
│   │   ├── notification/
│   │   │   ├── notification.module.ts
│   │   │   ├── notification.service.ts
│   │   │   ├── notification.processor.ts   # BullMQ consumer
│   │   │   ├── providers/
│   │   │   │   ├── whatsapp.provider.ts
│   │   │   │   ├── sms.provider.ts
│   │   │   │   └── email.provider.ts
│   │   │   └── entities/
│   │   │
│   │   ├── his/                        # HIS Service Layer (Oracle abstraction)
│   │   │   ├── his.module.ts
│   │   │   ├── oracle-pool.service.ts  # Connection pool lifecycle
│   │   │   ├── patient.service.ts
│   │   │   ├── billing.service.ts
│   │   │   ├── visit.service.ts
│   │   │   ├── doctor.service.ts
│   │   │   └── department.service.ts
│   │   │
│   │   └── loyalty/
│   │       ├── loyalty.module.ts
│   │       ├── controllers/
│   │       │   ├── enrollment.controller.ts
│   │       │   ├── transactions.controller.ts
│   │       │   ├── redemption.controller.ts
│   │       │   ├── campaign.controller.ts
│   │       │   └── reports.controller.ts
│   │       ├── services/
│   │       │   ├── enrollment.service.ts
│   │       │   ├── points.service.ts       # Core earn/redeem engine
│   │       │   ├── discount.service.ts     # Discount threshold evaluator
│   │       │   ├── tier.service.ts         # Tier upgrade/downgrade logic
│   │       │   ├── campaign.service.ts
│   │       │   └── reports.service.ts
│   │       ├── processors/
│   │       │   └── points-event.processor.ts  # BullMQ async point jobs
│   │       ├── repositories/
│   │       └── entities/
│   │
│   ├── database/
│   │   └── migrations/                 # TypeORM migration files
│   │
│   └── jobs/
│       ├── tier-review.job.ts          # Daily tier upgrade/downgrade
│       ├── points-expiry.job.ts        # Monthly expiry scan
│       ├── campaign-trigger.job.ts     # Birthday campaign trigger
│       └── license-expiry-alert.job.ts
│
├── test/
│   ├── unit/
│   ├── integration/
│   └── e2e/
├── .env.example
└── package.json

## 5.2 Frontend — Next.js Production Structure

frontend/
├── src/
│   ├── app/                            # Next.js App Router
│   │   ├── layout.tsx                  # Root layout; AuthProvider; ThemeProvider
│   │   ├── (auth)/
│   │   │   └── login/page.tsx
│   │   └── (platform)/                 # Protected routes
│   │       ├── layout.tsx              # Shell: sidebar, header, breadcrumb
│   │       ├── dashboard/page.tsx
│   │       └── loyalty/
│   │           ├── layout.tsx          # Loyalty module layout
│   │           ├── accounts/
│   │           │   ├── page.tsx        # Account search / list
│   │           │   └── [id]/page.tsx   # Account detail + transaction history
│   │           ├── enroll/page.tsx     # New patient enrollment
│   │           ├── transactions/
│   │           │   ├── earn/page.tsx   # Manual point earn (post-billing)
│   │           │   └── redeem/page.tsx # Redemption workflow
│   │           ├── campaigns/
│   │           │   ├── page.tsx        # Campaign list
│   │           │   └── create/page.tsx
│   │           ├── card-config/page.tsx # Card Master configuration
│   │           └── reports/
│   │               ├── overview/page.tsx
│   │               ├── transactions/page.tsx
│   │               └── liability/page.tsx
│   │
│   ├── components/
│   │   ├── ui/                         # Base: Button, Input, Modal, Table, Badge
│   │   ├── layout/                     # Sidebar, Header, Breadcrumb, PageShell
│   │   ├── loyalty/                    # LoyaltyCard, PointsDisplay, TierBadge
│   │   └── common/                     # SearchInput, DateRangePicker, StatusChip
│   │
│   ├── lib/
│   │   ├── api/                        # API client (axios instance + interceptors)
│   │   │   ├── client.ts               # Base axios; auth token injection; refresh
│   │   │   ├── loyalty.api.ts
│   │   │   └── admin.api.ts
│   │   ├── hooks/                      # useAuth, useLoyaltyAccount, usePermission
│   │   ├── store/                      # Zustand: authStore, uiStore
│   │   └── utils/                      # formatCurrency, formatDate, validators
│   │
│   ├── types/                          # Shared TypeScript interfaces
│   │   ├── loyalty.types.ts
│   │   ├── auth.types.ts
│   │   └── api.types.ts
│   │
│   └── providers/
│       ├── AuthProvider.tsx            # JWT storage, refresh logic
│       ├── QueryProvider.tsx           # React Query client
│       └── ThemeProvider.tsx           # MUI theme
│
├── public/
└── next.config.ts

# Phase 6: License Management Engine

## 6.1 Licensing Requirements

| Requirement | Specification |
| --- | --- |
| Trial Period | 7 days from first activation; trial works without internet |
| License Types | TRIAL ¦ STANDARD ¦ ENTERPRISE |
| Machine Binding | License bound to hardware fingerprint (CPU ID + MAC + hostname hash) |
| Offline Validation | License validated locally via HMAC signature — no server call required |
| Module Granularity | Each module independently activated; platform core always included |
| Expiry Handling | Grace period: 3 days after expiry (read-only mode); then lock |
| Renewal | New license key issued by vendor; replaces current license record |
| Tamper Protection | All license fields hashed with vendor private key; any field change invalidates signature |
| Audit | All activation attempts, validation failures, and expiry events logged |

## 6.2 License Key Structure

A license key is a Base64-encoded JSON payload containing the license fields, signed with the vendor's RSA-2048 private key. The platform validates using the corresponding public key embedded at build time.

// License payload structure (before signing)
{
  "licenseId": "uuid-v4",
  "hospitalName": "City General Hospital",
  "licenseType": "STANDARD",
  "issuedAt": "2026-01-01T00:00:00Z",
  "expiresAt": "2027-01-01T00:00:00Z",
  "maxUsers": 25,
  "modules": ["LOYALTY", "DYNAMIC_FORMS"],
  "machineFingerprint": null,       // Null at issue; set on first activation
  "vendorSignature": "<RSA-2048-SHA256-signature>"
}
// Machine fingerprint generation (server-side at activation)
const fingerprint = crypto
  .createHash('sha256')
  .update(cpuModel + primaryMacAddress + hostname)
  .digest('hex');

## 6.3 License Workflow

| Step | Action | Who | System Behavior |
| --- | --- | --- | --- |
| 1 | Software installed on hospital server | IT Admin | Trial license auto-created with 7-day expiry; machine fingerprint recorded |
| 2 | First login within trial | Any user | LicenseGuard checks: valid signature + not expired + module active → allow |
| 3 | Trial approaching expiry (day 5) | System cron | License expiry warning notification to Super Admin; display banner in UI |
| 4 | Trial expired | System | All module routes return 402 Payment Required; login still allowed; Super Admin can enter new key |
| 5 | Customer purchases license | Vendor | Vendor generates signed license key with customer machine fingerprint |
| 6 | License activation | Super Admin | Paste key into UI → backend verifies RSA signature + machine fingerprint → stores in license_master → activates modules |
| 7 | Daily validation (cron) | System | On startup and every 24h: re-verify signature, check expiry, check machine fingerprint → log result |
| 8 | License renewal | Super Admin | New key provided by vendor; follows step 6; old record marked superseded |
| 9 | Tamper attempt detected | System | Signature mismatch → license invalidated → all modules locked → audit log written |

## 6.4 LicenseGuard Implementation Logic

// Pseudocode — LicenseGuard (NestJS CanActivate)
async canActivate(context: ExecutionContext): Promise<boolean> {
  const request = context.switchToHttp().getRequest();
  const requiredModule = getModuleFromRoute(request.route); // from @Module() decorator
  // 1. Load current license from DB (cache in Redis 60s)
  const license = await this.licenseService.getCurrentLicense();
  // 2. Verify RSA signature (embedded public key)
  if (!this.cryptoService.verifySignature(license)) {
    await this.auditService.log('LICENSE_TAMPER_DETECTED');
    throw new ForbiddenException('License integrity failure');
  }
  // 3. Check expiry (with 3-day grace period = read-only mode)
  if (license.expiresAt < new Date()) {
    if (license.expiresAt < subDays(new Date(), 3)) {
      throw new PaymentRequiredException('License expired');
    }
    // Grace period: allow read-only (GET requests only)
    if (request.method !== 'GET') throw new ForbiddenException('License expired — read-only mode');
  }
  // 4. Check machine fingerprint
  const currentFingerprint = await this.machineService.getFingerprint();
  if (license.machineFingerprint !== currentFingerprint) {
    await this.auditService.log('LICENSE_MACHINE_MISMATCH');
    throw new ForbiddenException('License machine binding failure');
  }
  // 5. Check module activation
  const moduleActive = license.modules.find(m => m.code === requiredModule && m.isActive);
  if (!moduleActive) throw new ForbiddenException(`Module ${requiredModule} not licensed`);
  return true;
}

# Phase 7: Security Audit

## 7.1 Critical Issues (Must Fix Before Go-Live)

| ID | Issue | Risk | Mitigation |
| --- | --- | --- | --- |
| SEC-C-001 | No secrets management strategy — credentials likely in .env files | Oracle password, JWT secret, WhatsApp API key exposed if server is accessed | Use vault or encrypted .env with restricted file permissions (chmod 600); rotate all secrets on deployment |
| SEC-C-002 | Oracle access level undefined — application may connect as DBA or schema owner | Any SQL injection or misconfiguration could write/delete HIS data | Create dedicated READONLY Oracle user (HDSP_READONLY) with SELECT-only grants on specific tables |
| SEC-C-003 | No session invalidation mechanism — JWT tokens cannot be revoked | Stolen token remains valid until expiry; no logout possible | Store JWT JTI in Redis with TTL; blacklist on logout and password change |
| SEC-C-004 | No input validation layer defined — all NestJS controllers may accept raw input | SQL injection (PostgreSQL), Oracle injection, XSS via stored data | Apply global ValidationPipe with whitelist:true, forbidNonWhitelisted:true; use class-validator DTOs for all endpoints |
| SEC-C-005 | No CSRF protection for browser-based forms | CSRF attack can trigger point earn/redeem from malicious page | Implement SameSite=Strict cookies for session tokens; use custom request headers for AJAX (X-Requested-With) |
| SEC-C-006 | No rate limiting on login endpoint | Brute-force attack on staff credentials | NestJS Throttler: 5 attempts per minute on /auth/login; account lockout after 5 failures; IP-level blocking |
| SEC-C-007 | Patient health-adjacent data (MRN, visit history, billing amounts) stored without data classification | Regulatory non-compliance; potential data breach liability | Classify all data fields; encrypt PII at rest (PostgreSQL TDE or column-level); define data retention and deletion policy |

## 7.2 High Risk Issues

| ID | Issue | Mitigation |
| --- | --- | --- |
| SEC-H-001 | No HTTP security headers on NestJS responses | Add Helmet.js: X-Frame-Options DENY, Content-Security-Policy, X-Content-Type-Options, HSTS |
| SEC-H-002 | License key stored as plaintext in database | Encrypt license key field using AES-256-GCM; store key derivation in secure config |
| SEC-H-003 | No audit log for failed redemption attempts | All failed redemptions, validation errors, and rule violations must be logged with user, timestamp, and reason |
| SEC-H-004 | WhatsApp API key management undefined | Store in encrypted secrets store; rotate quarterly; never log API keys |
| SEC-H-005 | No TLS pinning or certificate validation on internal services | Enforce TLS between Nginx and NestJS (even on LAN) with self-signed cert; validate Oracle TNS connection string |
| SEC-H-006 | No RBAC enforcement validation in the SRS | Formally define which role can perform which action on which resource; test RBAC boundaries in security test suite |
| SEC-H-007 | Password storage specification missing | Enforce bcrypt with minimum 12 rounds; reject common passwords; enforce complexity rules |

## 7.3 Medium Risk Issues

| ID | Issue | Mitigation |
| --- | --- | --- |
| SEC-M-001 | No API versioning — future breaking changes will break all integrations | Prefix all routes /api/v1/; version in URL not header for simplicity |
| SEC-M-002 | Verbose error messages may leak stack traces or DB structure to clients | GlobalExceptionFilter: return generic errors to client; log full details server-side only |
| SEC-M-003 | No request correlation ID for tracing attacks across logs | Inject UUID X-Request-ID header on all requests; include in all log entries and audit records |
| SEC-M-004 | No dormant account policy | Auto-disable accounts with no login for 90 days; notify admin |
| SEC-M-005 | Next.js server-side environment variables may be exposed in client bundle | Never import server-only config in client components; use NEXT_PUBLIC_ prefix strictly; audit build output |

## 7.4 OWASP Top 10 Compliance Checklist

| OWASP 2021 | Risk | Status | Action Required |
| --- | --- | --- | --- |
| A01 — Broken Access Control | RBAC not formally designed or tested | FAIL | Design permission matrix; implement RolesGuard; write RBAC test suite |
| A02 — Cryptographic Failures | Secrets management undefined; data encryption not specified | FAIL | Secrets vault; bcrypt; AES-256 for PII fields; TLS everywhere |
| A03 — Injection | No input validation layer confirmed | FAIL | Global ValidationPipe; parameterised Oracle queries (node-oracledb bind variables only) |
| A04 — Insecure Design | Architecture lacks threat modelling | FAIL | Conduct threat modelling session; document trust boundaries |
| A05 — Security Misconfiguration | Nginx not hardened; default NestJS config | FAIL | Helmet.js; Nginx hardening guide; disable X-Powered-By |
| A06 — Vulnerable Components | No dependency audit process defined | PARTIAL | Run npm audit in CI pipeline; pin dependency versions; Snyk or OWASP dependency-check |
| A07 — Auth & Session Failures | JWT revocation missing; brute force unprotected | FAIL | Redis JWT blacklist; Throttler; account lockout |
| A08 — Software & Data Integrity | License tamper detection partially designed | PARTIAL | RSA signature on license; checksum on config files |
| A09 — Security Logging Failures | Audit logging defined but not implemented | PARTIAL | Async audit log via BullMQ; log all security events; alert on anomalies |
| A10 — SSRF | Not explicitly addressed | PARTIAL | Validate all URLs in WhatsApp/notification providers; no user-controlled URL fetch |

# Phase 8: Development Roadmap

## 8.1 Pre-Development Prerequisites

| GATE | The following must be completed BEFORE any sprint commences: (1) Revised SRS signed off by client. (2) Oracle table names confirmed by HIS vendor. (3) WhatsApp Business API provider selected. (4) Server hardware provisioned and OS installed. (5) PostgreSQL and Oracle connectivity confirmed. |
| --- | --- |

## 8.2 Phase Breakdown

### Phase 0 — Environment & Infrastructure Setup (Week 1–2)

| Item | Detail |
| --- | --- |
| Objectives | Provision all environments; establish CI/CD; confirm Oracle connectivity |
| Deliverables | Dev/Test/Staging servers configured; NestJS + Next.js scaffold deployed; PostgreSQL running; Oracle read test passing; PM2 configured; Nginx TLS configured |
| Effort | 2 weeks (1 DevOps + 1 Backend) |
| Definition of Done | Health endpoint returns 200; Oracle query returns patient count; PostgreSQL migrations run clean |

### Phase 1 — Platform Foundation (Week 3–5)

| Item | Detail |
| --- | --- |
| Objectives | Authentication, RBAC, Audit Module, Module Registry |
| Deliverables | Login/logout/refresh; JWT + Redis session; role/permission management; audit log service; module registry table + API; Super Admin seed |
| Effort | 3 weeks (2 Backend + 1 Frontend) |
| Dependencies | Phase 0 complete; PostgreSQL schema for users, roles, permissions, audit_logs |
| Testing | Unit: auth service; Integration: login flow + JWT; Security: brute force + lockout |
| Risk | JWT secret management; token refresh race condition |
| DoD | All auth endpoints passing; RBAC enforced on protected routes; audit logs written |

### Phase 2 — License Engine (Week 6–7)

| Item | Detail |
| --- | --- |
| Objectives | License generation, activation, validation, expiry, LicenseGuard |
| Deliverables | License key generator (vendor tool); activation API; LicenseGuard middleware; trial auto-setup; expiry cron; UI license management page |
| Effort | 2 weeks (1 Backend + 0.5 Frontend) |
| Dependencies | Phase 1 complete; RSA key pair generated |
| Testing | Tamper detection; expired license; wrong machine fingerprint; module not licensed |
| Risk | Machine fingerprint stability across OS updates |
| DoD | Trial activates on install; purchased key activates; tampered key rejected; expiry blocks access |

### Phase 3 — HIS Integration Layer (Week 8–10)

| Item | Detail |
| --- | --- |
| Objectives | Oracle connection pool; all 5 HIS services; error handling; caching |
| Deliverables | OraclePoolService; PatientService; BillingService; VisitService; DoctorService; DepartmentService; Redis cache layer |
| Effort | 3 weeks (2 Backend) — Oracle table discovery adds time |
| Dependencies | Oracle table names confirmed; HDSP_READONLY account created; node-oracledb installed |
| Testing | Oracle offline graceful degradation; cache hit/miss; idempotent bill lookup |
| Risk | HIS vendor cooperation for table schema; Oracle version compatibility |
| DoD | Patient lookup by MRN returns correct data; billing retrieval passes; Oracle disconnect → 503 (not crash) |

### Phase 4 — Loyalty Core (Week 11–15)

| Item | Detail |
| --- | --- |
| Objectives | Enrollment, point earning, tier management, discount engine, transaction history |
| Deliverables | All loyalty API endpoints; card number generation; tier calculation service; discount evaluator; BullMQ point event processor; loyalty account UI; transaction history UI |
| Effort | 5 weeks (2 Backend + 2 Frontend) |
| Dependencies | Phase 3 complete; BR-001 to BR-025 client-signed; card tier business rules confirmed |
| Testing | Point calculation accuracy; tier upgrade/downgrade; discount threshold triggers; concurrent redemption; duplicate bill processing |
| Risk | Business rule ambiguity (SRS gaps); client sign-off delays |
| DoD | Full loyalty workflow from enrollment through earn/redeem; all BR-001 to BR-015 verified; UAT passed |

### Phase 5 — Campaign Engine (Week 16–18)

| Item | Detail |
| --- | --- |
| Objectives | Festival campaigns, birthday triggers, campaign admin UI, scheduled evaluation |
| Deliverables | Campaign CRUD API; birthday offer cron trigger; festival offer evaluation in earn pipeline; campaign UI with date picker; overlap/priority handling |
| Effort | 3 weeks (1 Backend + 1 Frontend) |
| Dependencies | Phase 4 complete; campaign business rules signed off |
| Testing | Birthday trigger fires on correct date; festival offer applies only within date range; higher priority campaign wins |
| DoD | Campaign applies during earn transaction; birthday month offer triggers automatically; no double-application of campaigns |

### Phase 6 — Notification Engine (Week 19–20)

| Item | Detail |
| --- | --- |
| Objectives | WhatsApp integration, notification templates, async delivery, retry |
| Deliverables | BullMQ notification queue; WhatsApp Business API provider; template management; delivery status tracking; retry with backoff; notification history UI |
| Effort | 2 weeks (1 Backend + 0.5 Frontend) |
| Dependencies | WhatsApp Business API account approved; templates approved by Meta |
| Risk | WhatsApp API approval takes 2–4 weeks; rate limits |
| DoD | Card enrollment WhatsApp message delivered; point earn notification sent within 60 seconds; failed deliveries retried |

### Phase 7 — Reporting & Analytics (Week 21–22)

| Item | Detail |
| --- | --- |
| Objectives | Management dashboards, operational reports, export capability |
| Deliverables | Account overview dashboard; tier distribution report; point liability report; transaction volume report; redemption rate report; CSV/PDF export |
| Effort | 2 weeks (1 Backend + 1 Frontend) |
| DoD | All reports load within 5 seconds; CSV export works; Management role can access all reports; data matches loyalty_transactions |

### Phase 8 — Production Hardening (Week 23–25)

| Item | Detail |
| --- | --- |
| Objectives | Security hardening, performance testing, documentation, go-live prep |
| Deliverables | Penetration test findings resolved; load test at 50 concurrent users passed; operations runbook; backup/restore tested; disaster recovery drill; UAT sign-off |
| Effort | 3 weeks (all team members) |
| DoD | All CRITICAL and HIGH security findings resolved; load test passed; backup restore verified; client UAT signed; go-live approved |

## 8.3 Total Estimated Effort

| Role | Phase Coverage | Estimated Weeks |
| --- | --- | --- |
| Senior Backend Engineer (x2) | Phases 0–8 | 25 weeks each |
| Frontend Engineer (x2) | Phases 1, 4–7 | 18 weeks each |
| DevOps / Infrastructure Engineer | Phases 0, 8 | 6 weeks |
| QA Engineer | Phases 4–8 | 10 weeks |
| Project Manager / BA | All phases | 25 weeks |

Total calendar duration: 25 weeks (approximately 6 months) with a team of 7. Assumes Oracle table schema confirmed in Week 7 and WhatsApp API approved in Week 16.

# Phase 9: Testing Strategy

## 9.1 Test Pyramid

| Layer | Tool | Coverage Target | Responsibility |
| --- | --- | --- | --- |
| Unit Tests | Jest | 90% branch coverage — services and utilities | Developers; run on every commit |
| Integration Tests | Jest + Supertest + real PostgreSQL | All API endpoints; DB constraints; Oracle mock | Developers; run on PR merge |
| E2E Tests | Playwright | Critical user journeys: enroll, earn, redeem, campaign | QA; run on staging before release |
| Performance Tests | k6 | 50 concurrent users; < 2s response at p95 | QA; run before production release |
| Security Tests | OWASP ZAP + manual | OWASP Top 10; RBAC boundaries; injection | Security; run before go-live |
| UAT | Manual | All functional requirements signed off by client | Business Analyst + Client |

## 9.2 Critical Test Cases

| TC ID | Test Case | Expected Result | Priority |
| --- | --- | --- | --- |
| TC-001 | Enroll patient with valid MRN | Account created with Silver tier; card number generated; WhatsApp sent | CRITICAL |
| TC-002 | Enroll same patient twice | Second attempt returns 409 Conflict; no duplicate account | CRITICAL |
| TC-003 | Process bill of Rs. 10,000 for Silver account | 100 points earned; card value = Rs. 25; balance updated atomically | CRITICAL |
| TC-004 | Process bill for Silver — card value exceeds Rs. 300 | 3% discount flag returned; discount = Rs. 300 | CRITICAL |
| TC-005 | Process bill for Gold — card value Rs. 650 | 6% discount applied (Rs. 600 threshold crossed) | CRITICAL |
| TC-006 | Process bill for Platinum — card value Rs. 950 | 10% discount applied (Rs. 900 threshold crossed) | CRITICAL |
| TC-007 | Submit same BILL_ID twice for point earning | Second submission returns 200 with existing transaction; no double points | CRITICAL |
| TC-008 | Concurrent redemption — two operators redeem same account simultaneously | Only one redemption succeeds; second returns 409; no overdraft | CRITICAL |
| TC-009 | Tier upgrade — Silver account reaches Rs. 100,000 spend | Account auto-upgraded to Gold on next earn event | CRITICAL |
| TC-010 | Bill reversal — Oracle bill status changes to CANCELLED | Points reversed in loyalty_transactions; balance corrected | CRITICAL |
| TC-011 | Login brute force — 6 attempts with wrong password | Account locked after 5 attempts; 6th returns 423 Locked | CRITICAL |
| TC-012 | Access loyalty endpoint without valid JWT | 401 Unauthorized returned | CRITICAL |
| TC-013 | Loyalty Operator accesses Admin config endpoint | 403 Forbidden; action logged in audit_log | CRITICAL |
| TC-014 | License tamper — modify license record in DB | All module routes return 403; tamper event in audit_log | CRITICAL |
| TC-015 | Trial expiry — system date past trial end date | All non-GET routes return 402; UI shows expiry banner | CRITICAL |
| TC-016 | Birthday campaign trigger on patient birth month | Campaign row evaluated; earn multiplier applied | HIGH |
| TC-017 | Festival campaign — bill processed within campaign dates | Bonus points applied per multiplier | HIGH |
| TC-018 | Report — tier distribution matches sum of accounts by tier | Report totals match direct DB count | HIGH |
| TC-019 | Oracle connection lost during earn transaction | 503 returned; event queued for retry; no partial write to PostgreSQL | HIGH |
| TC-020 | 50 concurrent users processing earn transactions | p95 < 2s; no deadlocks; all transactions committed correctly | HIGH |

# Phase 10: Deployment & Production Plan

## 10.1 Environment Architecture

| Environment | Purpose | Server Spec | Network |
| --- | --- | --- | --- |
| Development | Active development; local or shared dev server | 4 vCPU, 8 GB RAM, 100 GB SSD | Developer LAN / VPN |
| Testing / QA | Integration and regression tests; QA team access | 4 vCPU, 8 GB RAM, 100 GB SSD | Internal network |
| Staging / UAT | Pre-production mirror; client UAT | 8 vCPU, 16 GB RAM, 200 GB SSD | Hospital LAN — mirrored production config |
| Production | Live hospital deployment | 16 vCPU, 32 GB RAM, 500 GB SSD (NVMe) | Hospital LAN only; no internet except WhatsApp API egress |

## 10.2 Production Server Requirements

| Component | Minimum Spec | Recommended Spec | Notes |
| --- | --- | --- | --- |
| Application Server | 8 vCPU, 16 GB RAM | 16 vCPU, 32 GB RAM | Runs Nginx + NestJS (PM2 cluster) + Redis |
| PostgreSQL Server | 4 vCPU, 8 GB RAM, 200 GB SSD | 8 vCPU, 16 GB RAM, 500 GB NVMe | Separate server strongly recommended for DB isolation |
| Oracle HIS | Existing server | Existing server | Add read-only listener; no server changes |
| OS | Ubuntu 22.04 LTS | Ubuntu 22.04 LTS | RHEL 8 also acceptable |
| Node.js | v20 LTS | v20 LTS | NVM for version management |
| PostgreSQL | 15.x | 16.x | Enable WAL archiving for backup |
| Redis | 7.x | 7.x | requirepass set; bind to localhost only |
| Nginx | 1.24+ | 1.25+ | SSL configured; server_tokens off |

## 10.3 Backup Strategy

| Backup Type | Frequency | Retention | Method |
| --- | --- | --- | --- |
| PostgreSQL Full Backup | Daily at 2:00 AM | 30 days | pg_dump → compressed → encrypted → off-server storage |
| PostgreSQL WAL Archiving | Continuous | 7 days | pg_basebackup + WAL archive → point-in-time recovery |
| Redis Snapshot (RDB) | Every 1 hour | 24 hours | Redis BGSAVE → copy to backup location |
| Application Config | On every deployment | Indefinite | Git repository (secrets excluded) |
| Audit Logs | Continuous (DB writes) | 7 years | Archived to separate tablespace after 1 year |

## 10.4 Disaster Recovery

| Scenario | RTO Target | RPO Target | Recovery Procedure |
| --- | --- | --- | --- |
| NestJS process crash | < 1 minute | 0 (stateless) | PM2 auto-restarts; no data loss |
| PostgreSQL primary failure | < 30 minutes | < 1 hour | Promote standby replica; update connection config; notify admin |
| Redis failure | < 5 minutes | < 1 hour | Restart Redis; BullMQ jobs re-queue; cache rebuilds automatically |
| Application server failure | < 2 hours | < 1 hour | Provision new server; restore from backup; redeploy via deployment script |
| Data corruption — PostgreSQL | < 4 hours | < 24 hours | Point-in-time recovery using WAL archive to last known good state |
| Complete site failure | < 8 hours | < 24 hours | Full restore from off-site backup; all environments rebuilable from scripts |

## 10.5 Monitoring Strategy

| What to Monitor | Metric / Check | Alert Threshold | Tool |
| --- | --- | --- | --- |
| NestJS health | GET /health endpoint | HTTP != 200 for 2 consecutive checks | Nginx upstream health check |
| PostgreSQL connections | pg_stat_activity count | > 80% of max_connections | pg_monitor script / Grafana |
| Redis memory | used_memory vs maxmemory | > 85% memory used | Redis INFO command / Grafana |
| Oracle pool | Active connections / pool max | > 18 of 20 connections | Custom health endpoint |
| BullMQ queue depth | Waiting jobs count | > 100 jobs waiting > 5 minutes | Bull Board dashboard |
| Disk space | Application and DB server | < 20% free space | OS-level cron alert |
| Login failures | audit_logs action=LOGIN_FAILED | > 20 failures in 5 minutes | Log parser alert |
| License expiry | license_master.expires_at | < 14 days remaining | Daily cron → email to Super Admin |
| Audit log volume | audit_logs row count | Sudden drop (< 10% normal) = monitoring bypass? | Daily check |

# Phase 11: Future Module Readiness

## 11.1 Architecture Compatibility Assessment

| Future Module | Platform Compatibility | Required Changes | Shared Reusable Components |
| --- | --- | --- | --- |
| Dynamic Forms | HIGH — modular structure supports new NestJS module | New DB tables (form_schemas, form_submissions); new frontend module route | Auth, RBAC, Audit, HIS Patient Service, License Engine, Notification |
| Emergency Forms | HIGH — near-identical to Dynamic Forms | Prioritised form workflows; alert notification channel | All of Dynamic Forms + Priority queue logic in BullMQ |
| Patient Feedback | HIGH | Feedback schema, sentiment storage; report module | Auth, Audit, Notification, Visit Service (for visit-linked feedback) |
| Queue Management | MEDIUM — requires WebSocket for real-time updates | WebSocket gateway (NestJS @WebSocketGateway); queue state DB; display board integration | Auth, RBAC, Department Service, Notification (SMS ticket alerts) |
| Insurance Workflows | MEDIUM — complex business rules | Insurance provider integration layer; pre-auth workflow; claims schema | Billing Service, Patient Service, Audit (compliance-critical) |
| Kiosk System | MEDIUM — different auth model (PIN/card scan, not staff login) | Kiosk auth mode (limited session); large-font UI variant; offline mode for lobby kiosks | Patient Service, Loyalty Account lookup, Queue ticketing |
| Mobile Applications | LOW compatibility with current design — requires API changes | REST API already usable; add mobile-specific endpoints; push notification provider; token refresh optimised for mobile | All existing APIs; add FCM/APNS notification provider |

## 11.2 Architecture Changes Required for Future Modules

The following platform-level changes should be planned (not necessarily implemented) during Phase 1 foundation work, so they do not require painful retrofitting later:

| Change | Reason | When to Implement |
| --- | --- | --- |
| WebSocket Gateway module | Required for Queue Management real-time display; also useful for live notification delivery | Plan in Phase 1; implement when Queue module is approved |
| Mobile token refresh strategy | Standard JWT expiry too short for mobile background refresh | Design in Phase 1 auth module; add mobile grant type |
| Kiosk role / limited session | Kiosk terminals need auto-logout, PIN auth, and read-only loyalty lookup | Add KIOSK role to RBAC; no code change needed beyond role config |
| Notification provider abstraction (already designed) | Mobile push (FCM/APNS) must be added without restructuring notification module | The proposed provider pattern already handles this correctly |
| Form schema engine in DB | Dynamic Forms requires JSON schema storage and renderer | New DB table; no existing table changes needed |
| Multi-hospital architecture (future consideration) | If platform is licensed to multiple hospitals, tenant isolation must be built-in | Add tenant_id (hospital_id) to all platform tables NOW even if single-tenant initially; retrofitting is expensive |

| STRATEGIC RECOMMENDATION | Add a hospital_id (tenant_id) column to all critical platform tables (users, loyalty_accounts, loyalty_transactions, audit_logs, campaigns) during initial database design. Even if the platform is initially single-tenant, this change costs 1 day now and saves months of rework if the product is eventually licensed to multiple hospitals. |
| --- | --- |

# Phase 12: Final Delivery Report

## 12.1 Architecture Review Summary

The proposed architecture demonstrates sound technology choices (NestJS, Next.js, PostgreSQL, Oracle abstraction layer) and a forward-thinking modular platform concept. However, it operates at a concept-sketch level. Critical production concerns including caching, async processing, observability, secrets management, high availability, and Oracle connection management are entirely absent. The architecture scores 4.5/10 and requires significant elaboration before it can be used to guide development.

## 12.2 SRS Review Summary

The SRS is the most critical risk in this project. At 3 pages of requirements for a system that must handle financial transactions on patient billing data, it is dangerously incomplete. The business model itself contains contradictions (universal earn rate vs. per-tier earn rate), a critical unresolved ambiguity about how discounts accumulate and trigger, and missing rules for virtually every exception scenario. A revised SRS with client sign-off is the single most important deliverable before a single line of code is written.

## 12.3 Risk Register

| Risk ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Oracle table schema undocumented — integration delayed or incorrect | HIGH | CRITICAL | Engage HIS vendor immediately; request data dictionary as contractual requirement |
| R-002 | WhatsApp Business API approval delayed (2–4 weeks by Meta) | HIGH | HIGH | Begin WhatsApp API application now; use SMS as fallback channel |
| R-003 | SRS ambiguities result in client dispute on delivered features | HIGH | HIGH | Revised SRS with formal sign-off; change request process for post-sign-off changes |
| R-004 | Concurrent redemption race condition causes financial loss | MEDIUM | CRITICAL | Implement PostgreSQL row-level locking + idempotency key on earn transactions |
| R-005 | Oracle connection pool exhausted under peak load | MEDIUM | HIGH | Pool sizing and monitoring; circuit breaker; async queue for non-urgent earn events |
| R-006 | License machine binding breaks after OS/hardware update | MEDIUM | HIGH | Document supported hardware; provide re-activation procedure; grace period on mismatch |
| R-007 | Patient data handled without PDPA/HIPAA compliance | LOW-MEDIUM | CRITICAL | Legal review of data handling; consent mechanism; data classification and encryption |
| R-008 | Business rules change post-development (common in healthcare) | HIGH | MEDIUM | All business rules in configurable DB tables, not hardcoded; rule engine architecture |
| R-009 | Key developer unavailability during HIS integration phase | MEDIUM | HIGH | Document Oracle integration patterns; knowledge transfer; code review requirements |
| R-010 | Hospital IT team modifies Oracle schema during development | LOW | HIGH | Formal agreement with hospital IT: no schema changes during integration; version-locked views |

## 12.4 Security Assessment Summary

| Category | Finding Count | Highest Severity | Status |
| --- | --- | --- | --- |
| Authentication & Session | 3 issues | CRITICAL (no JWT revocation) | Must Fix |
| Authorization (RBAC) | 2 issues | CRITICAL (not formally designed) | Must Fix |
| Input Validation | 1 issue | CRITICAL (no global validation) | Must Fix |
| Secrets Management | 1 issue | CRITICAL (no strategy defined) | Must Fix |
| Oracle Access Control | 1 issue | CRITICAL (access level unknown) | Must Fix |
| API Security | 3 issues | HIGH (no rate limiting, no headers) | Must Fix |
| Data Protection | 2 issues | HIGH (PII encryption undefined) | Must Fix |
| License Security | 1 issue | HIGH (key stored plaintext) | Must Fix |
| Monitoring & Alerting | 2 issues | MEDIUM | Should Fix |
| TOTAL | 16 issues | 7 CRITICAL | Project blocked until criticals resolved |

## 12.5 Integration Assessment Summary

Oracle HIS integration is the highest-complexity technical element of this project. The current architecture acknowledges it exists but provides no strategy. The integration requires: HIS vendor cooperation to provide table schemas, a dedicated read-only Oracle service account, node-oracledb in thick mode with a managed pool, Redis-backed caching to reduce Oracle load, and graceful degradation handling. The integration also carries the highest risk of delivery delay because it depends on a third-party (HIS vendor) and existing hospital IT processes.

## 12.6 Recommended Architecture Decision Records (ADRs)

| ADR | Decision | Rationale |
| --- | --- | --- |
| ADR-001 | Use BullMQ (Redis-backed) for all async processing | Avoids blocking HTTP threads; provides retry, dead-letter queue, and job visibility |
| ADR-002 | All Oracle access read-only via dedicated service account | Protects HIS integrity; reduces blast radius of any security incident |
| ADR-003 | RSA-2048 license signing (not symmetric HMAC) | Asymmetric signing prevents license forgery even if server is compromised |
| ADR-004 | PostgreSQL row-level locking for redemption transactions | Prevents concurrent double-spend without distributed transaction complexity |
| ADR-005 | Add hospital_id to all platform tables from day one | Enables future multi-tenancy without schema migration; minimal cost now |
| ADR-006 | JWT blacklist via Redis for session revocation | Enables immediate logout and forced session termination on security events |
| ADR-007 | All business rules in database (not code constants) | Allows runtime configuration changes without redeployment; reduces risk of hardcoded rule errors |
| ADR-008 | Async audit logging via BullMQ | Prevents audit log writes from adding latency to user-facing operations |

## 12.7 Go / No-Go Recommendation

| NO-GO | Development must NOT commence in its current state. The following conditions must be satisfied before a Go decision is warranted: |
| --- | --- |

| # | Go-Live Condition | Owner | Status |
| --- | --- | --- | --- |
| 1 | Revised SRS with client sign-off (all BR-XXX items resolved and ambiguities clarified) | Business Analyst + Client | OPEN |
| 2 | Oracle table schema documentation received from HIS vendor | Project Manager + HIS Vendor | OPEN |
| 3 | WhatsApp Business API account application submitted | DevOps/Infrastructure | OPEN |
| 4 | All CRITICAL security findings in this document have an accepted mitigation plan | Technical Lead + Security | OPEN |
| 5 | Revised architecture with Redis, BullMQ, and HIS integration strategy accepted | Enterprise Architect | OPEN |
| 6 | Production server hardware confirmed and provisioned | Infrastructure + Client IT | OPEN |
| 7 | Database design (PostgreSQL schema) reviewed and approved | Database Architect | OPEN |
| 8 | License key generation tool and RSA key pair generated securely offline | Backend Lead | OPEN |

Once all 8 conditions are satisfied and documented, a formal Go decision may be taken and Phase 0 (environment setup) may commence.

END OF ENTERPRISE ARCHITECTURE AUDIT & EXECUTION BLUEPRINT

Hospital Digital Services Platform — Patient Loyalty System Phase 1

Version 1.0 | June 2026 | CONFIDENTIAL