# HDSP Hybrid — Cross-Platform Setup Script

Possibility Study (Revised)

Prepared for Vignesh · 22 July 2026

# 1. The Ask

Not a Windows GUI wizard (.exe) — a Tomcat-style setup script: one file (plus its OS-specific twin) that runs on Windows, Linux, or "anywhere," installs everything needed, and brings the self-hosted HDSP stack live.

# 2. Why Tomcat’s Model Doesn’t Translate Directly

Tomcat’s setup.sh/startup.bat works cross-platform because Tomcat only assumes one prerequisite that already exists on both OSes: a JVM. It doesn’t bundle a database, a cache, or a second runtime — it just unpacks and starts a Java process.

HDSP’s self-hosted stack needs Node 20, PostgreSQL 15, Redis 7, and (for direct Oracle connectivity) Oracle Instant Client — four separate pieces of native, OS-specific software. A single shell script cannot install PostgreSQL "the Windows way" and "the Linux way" with the same 50 lines; that’s why the existing Windows attempt (installer/HDSP.iss, covered in the prior version of this study) resorts to bundling portable Windows binaries and Inno Setup packaging — an approach that is inherently Windows-only.

The one abstraction that genuinely runs identically on Windows, Linux, and Mac is Docker. And the repo already has a script built on exactly that idea.

# 3. What Already Exists: infrastructure/installer/install.sh

This script is much closer to the Tomcat analogy than installer/HDSP.iss. It is Docker Compose-based, so the OS-specific complexity (installing Postgres, Redis, Node) is pushed into container images pulled from GHCR — the script itself is thin orchestration:

- Checks for docker and the docker compose plugin.

- First run: copies env.selfhosted.template to .env and requires every CHANGE_ME value to be filled in before proceeding (fails loudly rather than starting with placeholder secrets).

- Optionally checks Backend/Connector version compatibility (check-compatibility.js) if the Connector-relay Oracle variant is enabled.

- Pulls the exact versioned images, starts Postgres + Redis, waits for both to report healthy.

- Runs database migrations and idempotent tenant provisioning as one-off container runs.

- Starts backend + frontend, then polls the health endpoint until the app responds — printing the URLs when ready.

Because every service (Postgres, Redis, backend, frontend) is a container, this same script and the same docker-compose.selfhosted.yml file work unchanged on Linux, Windows (via Docker Desktop/WSL2), and macOS — the OS differences are absorbed by Docker, not by the script. This is the correct architectural basis for what you’re asking for.

# 4. Gaps Between install.sh and a True "Anywhere, One Command" Script

| Gap | Why it matters | Effort to close |
| --- | --- | --- |
| Bash-only, no Windows launcher | A hospital IT admin on Windows needs Git Bash/WSL to run install.sh as-is; no install.ps1 or install.bat wrapper exists | Low — thin .ps1/.bat wrapper that shells out to the same compose commands, or requires WSL and documents that |
| Never run end-to-end | The script’s own header says: "Never run end-to-end against a real Docker/AWS environment in this sandbox... dry-run this on a real staging box before trusting it." No confirmation it works today | Medium — one real dry run on staging catches most issues |
| Requires Docker pre-installed | Script checks for Docker and exits with a link if missing, rather than installing it — a genuine one-click experience would detect the OS and install Docker automatically (or clearly fail with OS-specific one-line instructions) | Medium — Docker install differs meaningfully by OS, can’t be fully automated on Windows without a reboot/WSL enablement step |
| Interactive .env setup, not silent | First run exits after copying the template and asks the admin to hand-edit CHANGE_ME values — not a single unattended command | Low — could accept flags/prompt inline instead of requiring a manual file edit between two script runs |
| DEPLOYMENT_MODE hardcoded to "cloud" | docker-compose.selfhosted.yml line 77 sets DEPLOYMENT_MODE: cloud on the backend service — looks like leftover from the cloud compose file and is inconsistent with a self-hosted deploy | Very low — one-line fix, but should be verified before relying on this file |
| Oracle Instant Client not in the backend image | For direct-Oracle self-hosted installs (the default), Instant Client isn’t bundled in the backend container per backend.Dockerfile’s own note — needs a documented workaround (thin-mode Oracle 19c+, or mount client into the container) | Low–Medium, same gap as the Windows installer |
| No TLS | Compose file exposes plain HTTP on 3000/3001; infrastructure/nginx/ config exists but isn’t wired into this script | Medium — add an optional reverse-proxy container + self-signed or Let’s Encrypt cert step |
| Requires pre-published GHCR images | Pulls ghcr.io/<owner>/hdsp-backend:<version> — this only works once those images are actually built and published by build-images.yml for a given release tag | None if CI publishing is already working; blocking if not yet verified |

# 5. Recommended Path

- Adopt infrastructure/installer/install.sh + docker-compose.selfhosted.yml as the cross-platform foundation — this is the right pattern, not installer/HDSP.iss (which is Windows-only by construction).

- Add a matching install.ps1 (or a one-line "run this in WSL/Git Bash" instruction) so a Windows admin has an equally simple single command.

- Fix the DEPLOYMENT_MODE: cloud line in docker-compose.selfhosted.yml.

- Do one real dry run on a clean Linux staging box and a clean Windows box with Docker Desktop, since the script’s own comments say this has never been done.

- Decide the Oracle connectivity story for direct mode (thin-mode default, or document mounting Instant Client) and state it once, clearly, in the installer output.

- Optionally reduce the two-step .env dance (copy template, exit, re-run) to a single guided prompt so it truly is "run one command and it’s live."

- Treat TLS as a documented follow-up rather than blocking v1 — most self-hosted installs sit behind a hospital’s existing network perimeter/VPN.

# 6. Bottom Line

The right model already exists in the repo: infrastructure/installer/install.sh, built on Docker Compose, is the correct cross-platform equivalent of Tomcat’s setup.sh — because Docker (not the script) absorbs the Windows-vs-Linux differences. It is not yet a true one-click experience: it has never been run end-to-end, has no Windows-native launcher, and still requires a manual .env edit between two runs. Closing those gaps is a few days of scripting and one real dry-run test, not a new architecture. The Windows-only GUI installer (installer/HDSP.iss) covered in the earlier version of this study should be treated as a secondary, Windows-native alternative rather than the primary path, since it cannot extend to Linux by design.