Incident Management Module

Workflow Gap Analysis — Backend Capability vs. Frontend Coverage

HDSP_HYBRID  |  Prepared 28 July 2026

# 1. Executive Summary

The backend Incident module (backend/src/modules/incident/) implements a complete, enforced 12-state incident lifecycle — Draft → Submitted → Acknowledged → Assigned → Triage → Containment → Investigation → RCA Pending → CAPA Pending → Verification → Closed → Archived — with dedicated controllers for every stage: triage, investigation, root cause analysis (Five Why and Fishbone), CAPA, verification, closure, comments, timeline, attachments, analytics, and dashboards. Every route is protected by fine-grained, permission-code RBAC and tenant isolation.

The frontend (frontend/src/app/(platform)/incident/) implements only 6 routed pages and compresses the entire downstream workflow — investigation, RCA, CAPA, and verification — into tabs on a single incident detail screen. Two backend capabilities have no frontend surface at all (Triage, Comments), and several wired hooks/buttons are stubbed with placeholder or hardcoded data instead of real forms. The core gaps:

- Triage is entirely unbuilt in the UI — no page, tab, hook, or API call — despite being a mandatory workflow stage for Critical/High severity incidents in the backend state machine.

- Comments use a workaround (uploading a .txt file as an “attachment”) instead of the real /comments endpoint, so the audit-quality comment thread doesn't actually persist through the intended API.

- CAPA creation, incident closure, and investigator assignment are all wired to hardcoded/placeholder values rather than real input forms.

- CAPA verification (quality sign-off) is rendered read-only — the “Add Verification” action exists in the API/hook layer but is never connected to a button.

- Settings admin screen: 4 of 6 configuration tabs (Priority & Risk Matrix, Notification Rules, Workflow Rules, SLA Configuration) are placeholder text with no forms, despite full backend CRUD support.

- Fine-grained RBAC (12 permission codes) is enforced only at the page/nav level, not on individual workflow-action buttons — any user who can view an incident sees every action button regardless of role.

# 2. Backend Incident Lifecycle (Reference)

Defined and enforced in incident-workflow.service.ts. This is the canonical state machine the frontend should expose.

| Stage (status) | Allowed transitions | Backend owner |
| --- | --- | --- |
| DRAFT | → SUBMITTED | IncidentController |
| SUBMITTED | → ACKNOWLEDGED, ← DRAFT | IncidentController |
| ACKNOWLEDGED | → ASSIGNED, ← SUBMITTED | IncidentController |
| ASSIGNED | → TRIAGE, INVESTIGATION, ← ACKNOWLEDGED | IncidentController |
| TRIAGE | → CONTAINMENT, INVESTIGATION, ← ASSIGNED | IncidentTriageController |
| CONTAINMENT | → INVESTIGATION, ← TRIAGE | IncidentTriageController |
| INVESTIGATION | → RCA_PENDING, CAPA_PENDING, ← ASSIGNED | IncidentInvestigationController |
| RCA_PENDING | → CAPA_PENDING, ← INVESTIGATION | IncidentRcaController |
| CAPA_PENDING | → VERIFICATION, ← RCA_PENDING | IncidentCapaController |
| VERIFICATION | → CLOSED, ← CAPA_PENDING (rejected) | IncidentVerificationController |
| CLOSED | → ARCHIVED, ← INVESTIGATION (controlled reopen) | IncidentClosureController |
| ARCHIVED | terminal | — |

Note: TRIAGE and CONTAINMENT are mandatory for Critical/High severity incidents and skippable (ASSIGNED → INVESTIGATION directly) for Low/Moderate — a business rule the frontend must also encode once triage UI exists.

# 3. Stage-by-Stage Coverage Matrix

| Workflow stage | Backend | Frontend surface | Status |
| --- | --- | --- | --- |
| Report / Draft | IncidentController POST/GET/PATCH/DELETE | /incident/new — full react-hook-form + zod, draft autosave | Present |
| Submit | POST /:id/submit | Button on detail header | Present |
| Acknowledge | POST /:id/acknowledge | Button on detail header | Present |
| Assign investigator | POST /:id/assign | Hook exists; no button anywhere | Missing |
| Triage | Full GET/POST/PATCH controller | No page, tab, hook, or API call | Missing |
| Containment | Modeled as triage sub-fields | No UI (depends on Triage) | Missing |
| Investigation | Full controller + statements sub-resource | Tab in detail page, real dialog (InvestigationCard) | Present |
| RCA (Five Why / Fishbone) | Full controller, both methods | Tab with real builders (RcaFiveWhy, RcaFishbone) | Present |
| CAPA | Full CRUD controller | Tab exists, but “Add CAPA” creates hardcoded placeholder record, no form dialog | Partial / Stub |
| Verification (quality sign-off) | POST /capa/:id/verify + GET list | VerificationPanel renders list only; Add action not wired to any handler | Partial / Stub |
| Closure | Full controller incl. policy-update fields | Button sends hardcoded closureReason/lessonsLearned; no closure form | Partial / Stub |
| Reopen (Closed → Investigation) | POST /:id/reopen | No button found in detail page | Missing |
| Comments | Full controller (public/internal visibility) | Fake — posts a .txt file via attachments endpoint instead | Partial / Stub |
| Timeline / audit log | GET /:id/timeline | IncidentTimeline component, tab wired | Present |
| Attachments | Full CRUD + presigned URL | AttachmentManager, tab wired | Present |
| Analytics | 5 endpoints (trends, categories, repeat, investigation-time, sentinel) | Only trends + categories used; repeat-incidents, investigation-time, sentinel-events unused | Partial / Stub |
| Executive dashboard | 7 endpoints | 5 used; near-miss-ratio and lessons-learned have no hook/page | Partial / Stub |
| Settings — Categories/Types/Severity | Full CRUD | Read-only tabs, live data | Partial / Stub |
| Settings — Risk Matrix | Full CRUD (5x5 matrix) | Placeholder text only; hook exists unused | Missing |
| Settings — Notification Rules | Full CRUD | Placeholder text only | Missing |
| Settings — Workflow Rules | Encoded in state machine, not exposed as data | Placeholder text only | Missing |
| Settings — SLA Configuration | SLA fields live on Severity Level entity | Placeholder text only (SLA hours shown read-only under Severity tab instead) | Missing |
| AI-assisted triage/RCA/CAPA suggestions | Stub service, all methods throw NotImplementedException, no controller | No UI (correctly absent — backend not ready) | Missing |

# 4. Missing Frontend Structures

Concrete files/components that do not exist yet, organized by what needs to be built:

## 4.1  New pages / routes

- app/(platform)/incident/[id]/triage/ or a Triage tab — form for priority, response SLA hours, escalation roles, containment requirement/notes. This is the single biggest gap: a mandatory workflow stage with zero UI.

- Dedicated route files for the constants already defined in incident-routes.ts (INVESTIGATION(id), RCA(id), CAPA(id), VERIFICATION(id), TIMELINE(id)) — currently dead code pointing at URLs with no page.tsx behind them. Either build these as real routes or remove the constants so they stop implying deep-linkable workflow steps that don't exist.

- Reopen action UI (button + reason capture) for the CLOSED → INVESTIGATION transition.

- Assignment UI — a picker (likely reusing EmployeeLookup) to call the existing assign hook.

## 4.2  New components

- TriageForm — priority, SLA hours, escalation roles/notes, containment fields.

- CapaFormDialog — real create/edit form for CAPA (title, description, type, owner, department, due date, priority) to replace the hardcoded placeholder insert.

- ClosureFormDialog — closure notes, lessons learned, final risk score/level, residual risk acceptance + notes, policy-update fields.

- VerificationFormDialog — outcome (Approved/Rejected/Need More Evidence) + notes, wired to VerificationPanel's onVerify.

- Real CommentThread wired to POST/GET /incident/:id/comments with visibility (Public/Internal) toggle, replacing the attachment-as-comment hack.

- RiskMatrixGrid — editable 5x5 likelihood x impact grid for Settings.

- NotificationRuleForm / NotificationRuleTable — CRUD UI for trigger event, roles, channel.

- SlaConfigForm — response/investigation/CAPA/closure SLA hour inputs (currently only shown read-only nested under Severity Levels).

- DepartmentHeatmap component to consume the already-fetched but unrendered department-heatmap endpoint.

- NearMissRatio and LessonsLearned dashboard widgets for the two dashboard endpoints with no consuming hook or component.

## 4.3  New hooks

- use-incident-triage.ts (get/create/update triage record).

- use-incident-comments.ts (get/create real comments).

- useDashboardNearMissRatio and useDashboardLessonsLearned (API methods already exist, no hook wraps them).

## 4.4  Permission / RBAC UI wiring

- incident-permissions.ts is fully defined but never imported — component-level gating should use it instead of showing every workflow button to every viewer.

- Route-level guards on page.tsx files (currently relies solely on sidebar visibility + backend 403, meaning direct navigation to /incident/settings bypasses the nav gate).

- Action-button gating for ASSIGN, CLOSE, INVESTIGATIONS:MANAGE, RCA:MANAGE, CAPA:MANAGE, CAPA:VERIFY — none of these six permission codes currently affect what's rendered.

# 5. Other Defects Found (non-structural)

| Location | Issue |
| --- | --- |
| incident/page.tsx | Filter and Export-to-CSV toolbar buttons render with no onClick handler. |
| [id]/page.tsx line ~134 | Leftover console.log('INCIDENT DATA:', incident) debug statement. |
| CommentComponent | Inline comment “// Placeholder if no endpoint” confirms the comment-via-attachment hack is a known-temporary workaround, not final design. |
| Settings page | getSettings/useIncidentSettings hook fetched but unused; page instead calls category/severity hooks individually — redundant fetch or dead hook, pick one. |

# 6. Recommended Priority Order

Ordered by workflow criticality and how much backend capability is currently stranded:

| # | Item | Why |
| --- | --- | --- |
| 1 | Build Triage UI (page/tab + hook + form) | Mandatory stage for Critical/High severity incidents is completely unreachable in the app today. |
| 2 | Wire real Comments endpoint | Current .txt-upload hack pollutes the attachments table and breaks the visibility (public/internal) model. |
| 3 | CAPA create form + Verification form | Both are core to closing the quality loop; currently hardcoded or unreachable. |
| 4 | Closure form with real fields | Hardcoded closureReason/lessonsLearned means every closed incident has identical, meaningless audit data. |
| 5 | Assignment control + Reopen control | Both endpoints exist and are permission-gated on the backend but have zero UI entry point. |
| 6 | Settings: Risk Matrix, Notification Rules, SLA Config tabs | Admin cannot configure the system without direct API/DB access today. |
| 7 | Permission-based action gating | Closes an authorization UX gap — buttons currently ignore 6 of 12 permission codes. |
| 8 | Dashboard/analytics leftovers (heatmap, near-miss, lessons-learned, repeat-incidents, investigation-time, sentinel-events) | Lower urgency — reporting, not workflow-blocking. |