# ZoeConnect Identity Architecture Migration

Implementation Plan — Remove Subdomain Authentication & Introduce Global User Identity

Prepared for: vignesh   |   Date: 2026-07-30   |   Repos: HDSP_HYBRID (backend, frontend, vendor-portal)

# 1. Summary

The codebase is already mid-migration toward this target. A real Tenant entity, tenant-scoped composite uniqueness on username/email, and a tenantId JWT claim already exist (introduced in a prior "Tenant Foundation / Multi-Tenancy Activation" effort). What remains is: (a) reversing username/email uniqueness from tenant-scoped back to global, (b) making login accept username-or-email with no Host/subdomain resolution involved in authentication, (c) removing the Host-header cross-check that currently runs in parallel with JWT-based authorization, (d) reworking vendor-portal provisioning so subdomain is no longer treated as the tenant's identity, and (e) introducing a genuinely new Organization Branch concept that is independent of the existing Oracle HIS Branch entity.

Per your instruction, this plan does not rename Tenant → Organization internally. The word “Organization” in this document refers to the existing Tenant entity/table; “organizationId” is introduced as a new JWT claim mirroring the existing tenantId claim so the JWT literally satisfies the spec's wording without a mass rename.

# 2. Current State (as found)

## 2.1 Authentication

- POST /api/v1/auth/login takes { username, password } only — no email-or-username login exists today.

- AuthService.resolveLoginUser() is gated by LOGIN_TENANT_SCOPE_MODE (legacy | shadow | enforced). In shadow mode (current default) it does a global username lookup as the authoritative path and a tenant-scoped lookup purely to log mismatches; enforced mode requires the tenant match.

- Subdomain → Tenant resolution: SubdomainTenantMiddleware, invoked as a raw Fastify onRequest hook in main.ts (not a Nest MiddlewareConsumer middleware — a documented 2026-07-20 incident found Nest-style middleware never saw the real FastifyRequest). Sets req.tenantId / req.tenantCode.

- TenantScopeGuard (global APP_GUARD) independently re-verifies the JWT and compares its tenantId claim against the Host-resolved req.tenantId. Currently log-only by default (TENANT_SCOPE_GUARD_MODE=log-only | enforced).

- TokenGateway (WebSocket) also calls the same Host/subdomain resolver for anonymous kiosk connections and for authenticated sockets whose JWT lacks a tenantId claim.

## 2.2 Data model

- users.tenant_id: NOT NULL uuid, no FK yet (“deferred to Stage B”).

- Current uniqueness: uq_users_tenant_username UNIQUE(tenant_id, username), uq_users_tenant_email UNIQUE(tenant_id, email) — added by migration 1783880000000, which dropped the original global uq_users_username / uq_users_email from the very first schema migration. Reversing that migration is close to the template for Phase 4 below, except duplicate detection now must group by username/email alone and real cross-tenant collisions are plausible.

- Tenant entity (tenant table): id, code, name, subdomain (nullable, unique-among-unreleased via partial index), status, subdomainReleasedAt, isSystem.

- “Branch” today means a hospital's Oracle HIS org unit (branch.service.ts, live query against Oracle orgstructure), with a hardcoded DEFAULT_BRANCH_ID = '2' fallback. This is unrelated to the new Organization Branch concept and per your instruction must not be touched.

## 2.3 JWT

JwtPayload currently carries: sub, jti, username, hisEmployeeCode?, roles[], tenantId?, tenantSlug?, activeBranchId?, activeDepartmentId?, activeServiceCenterId?, plus display names and iat/exp. tenantId is already populated at login. Two unrelated derived-JWT shapes (reservation-capability, workstation/kiosk) coexist in the same strategy file and bypass DB lookup.

## 2.4 Vendor Portal

- Cloud tenant provisioning (ProvisionCloudTenantDto) collects hospitalName, subdomain, adminUsername, adminEmail — subdomain is a required, globally-unique, hard-blocking field; username/email are checked only as “advisory” (comment in code explicitly says this is because they're tenant-scoped, not global, on the main backend today).

- checkHdspAvailability() pre-flight returns canProceed based on subdomain availability primarily.

- CloudTenant.loginUrl is built from the subdomain (https://<subdomain>.zoeconnect.in) and shown once in the provisioning dialog as the credential-handoff mechanism — this is the literal thing the spec asks to eliminate.

- No invitation flow exists anywhere (vendor-portal or frontend) — additional users are created directly by an admin with a chosen password. Nothing to migrate there beyond what's listed.

- Licensing is tied to the hospitals table (hospital_id), cross-referenced (not FK'd) to cloud_tenants — unaffected by the identity changes as long as hdspTenantId / instanceSecret keep flowing the same way.

## 2.5 Frontend

- Zero subdomain-parsing code in frontend/src — tenant context today is entirely incidental (each deployed frontend origin proxies to one backend via BACKEND_URL). Login page only collects username/password already; low risk to change.

- sessionStorage-based session store is origin-scoped, so today it's incidentally isolated per hospital subdomain. Moving everyone to one zoeconnect.in origin removes that incidental isolation — not a security problem (JWT is still per-user/per-org), but worth a deliberate note rather than a silent side effect.

- E2E fixtures (auth.setup.ts, global.setup.ts) actively simulate subdomain-based tenants and will need rework.

# 3. Target State

- One login surface: zoeconnect.in/login for every organization.

- Login endpoint accepts { identifier, password }, identifier = username or email, case-insensitive, resolved with no Host/subdomain involvement.

- username and email are globally unique (case-insensitive) at the database level.

- JWT carries organizationId (new claim, mirrors tenantId) plus the existing claims; authenticated requests never consult Host header for org context.

- Vendor portal provisions an Organization; subdomain becomes an optional cosmetic slug, not an identity or login mechanism.

- New, independent Organization Branch model: one default branch auto-created per organization at provisioning; Super Admin / Hospital Admin / Org Admin can create more; branch-scoped data rules apply per existing branch-scoping conventions. Used only when Oracle HIS is not connected. When HIS is connected, the existing HIS Branch entity/flow is used exactly as today, untouched.

# 4. Phased Plan

Each phase is a separate set of commits, ends with a compiling, test-passing application, and is summarized to you before the next phase begins. Flags follow the codebase's existing rollout convention (legacy/shadow/enforced-style env switches) so every step is reversible without a redeploy of code.

| Phase | What changes | Compile-safety mechanism | Repos touched |
| --- | --- | --- | --- |
| 0 | Docs + investigation (this document) | No code changes | n/a |
| 1 | Additive schema: organization_branches table + backfill default branch per tenant | New table/columns only, nothing dropped | backend |
| 2 | JWT gains organizationId claim (mirrors tenantId) | Additive claim, old claim untouched | backend |
| 3 | Login accepts identifier (username or email), global lookup added behind flag | AUTH_IDENTITY_MODE=legacy¦global flag, default legacy | backend |
| 4 | Global uniqueness migration (username/email) | Dry-run validator must pass with zero conflicts before constraint migration runs | backend |
| 5 | Remove Host-header dependency for authenticated requests | TENANT_SCOPE_GUARD_MODE flipped to disabled last, guard code removed after a full release with it dark | backend |
| 6 | Organization Branch CRUD + RBAC, default branch on provisioning | New module, existing HIS Branch code untouched | backend |
| 7 | Vendor portal provisioning: slug replaces subdomain-as-identity, availability checks flip to global username/email | Old fields kept nullable during transition; UI updated last | vendor-portal |
| 8 | Frontend: identifier field, static login URL, session/store adjustments | Backward-compatible payload shape (send both fields during transition) | frontend |
| 9 | Test suite updates + e2e fixture rework | n/a | backend, vendor-portal, frontend |

## Phase 1 — Organization Branch foundation (additive only)

- New table organization_branches: id (uuid), tenant_id (FK → tenant.id), name, code, is_default (bool), status, created_at, updated_at. Unique (tenant_id, code).

- Migration backfills exactly one default Organization Branch per existing tenant row (name derived from tenant name, e.g. “Main Branch”).

- New OrganizationBranch entity + module (list/create/update), guarded by a permission check (Super Admin / Hospital Admin / Org Admin roles — reuse existing RBAC permission framework, new permission key e.g. ORG_BRANCH_MANAGE).

- TenantProvisioningService gains a new pipeline step create_default_org_branch, inserted after create_super_admin_user.

- HIS Branch code (branch.service.ts, DEFAULT_BRANCH_ID usage inside HIS-integration paths) is not modified in this phase.

- Audit item for Phase 1: locate every non-HIS usage of DEFAULT_BRANCH_ID outside branch.service.ts (e.g. attendance/token flows that assign a fallback branch when HIS is absent) and redirect those specifically to the new default Organization Branch lookup. This requires a short additional grep/read pass before writing code — flagged as a Phase 1 sub-task rather than assumed.

## Phase 2 — JWT: add organizationId

- Add organizationId to JwtPayload, populated with the same value as tenantId at token-generation time. Both claims present through the whole migration; nothing downstream breaks.

- Update JwtStrategy validate() to expose organizationId on request.user alongside the existing fields.

## Phase 3 — Global identifier login (behind a flag)

- LoginDto: add optional identifier field; keep username accepted for backward compatibility with any existing API callers/scripts. Controller resolves the value to check as identifier ?? username.

- New AUTH_IDENTITY_MODE env flag: legacy (today's tenant-scoped behavior, default) | global (new lookup: WHERE lower(username) = :id OR lower(email) = :id, no tenant filter). Ships dark, flips on only after Phase 4's data migration is verified clean in a given environment.

- This phase deliberately does not yet touch TenantScopeGuard or SubdomainTenantMiddleware — login can resolve users globally while Host-based guards are still active elsewhere in read-only/log-only mode, so nothing else breaks mid-phase.

## Phase 4 — Global uniqueness migration

- Ops script (dry run, no writes): groups active users by lower(username) and separately by lower(email) across all tenants, reports any group with count > 1, including tenant names, so an admin can rename/merge before the real migration runs. Mirrors the pre-check pattern already used by migration 1783880000000, run in reverse.

- Migration only proceeds if the dry run returns zero conflicts; otherwise it fails loudly, listing exactly what must be corrected — never silently reassigns or merges customer data.

- Once clean: drop uq_users_tenant_username / uq_users_tenant_email, add functional unique indexes on lower(username) and lower(email) (case-insensitive global uniqueness). Same treatment for roles if still relevant, though role names are less likely to collide in a way that matters.

- After this migration lands and is verified in an environment, flip AUTH_IDENTITY_MODE to global there.

## Phase 5 — Remove Host-header dependency from authenticated requests

- TenantScopeGuard: once AUTH_IDENTITY_MODE=global is live everywhere, its Host-vs-JWT cross-check has nothing meaningful left to enforce for user-authenticated routes. Set TENANT_SCOPE_GUARD_MODE to a new disabled value first (guard becomes a no-op but code stays), then remove the guard and its registration in a later commit once a full release cycle confirms nothing depended on it.

- SubdomainTenantMiddleware / the Fastify onRequest hook in main.ts: keep operating for two narrower, explicitly-scoped cases that are not “authentication” in the spec's sense — (a) unauthenticated kiosk/device WebSocket connections in TokenGateway that identify themselves by physical location rather than user login, and (b) CORS origin matching for any deployments still using a subdomain cosmetically. Everything else that reads req.tenantId for authz decisions is repointed to request.user.organizationId. This split is called out explicitly for your review since “remove Host-header dependency entirely” and “kiosks aren't logged-in users” are in some tension — flagged rather than assumed.

- CORS subdomain-matching logic in main.ts: relaxed to accept the single zoeconnect.in origin (plus any explicitly configured custom domains), no longer needs to resolve a tenant to validate an origin.

## Phase 6 — Vendor Portal

- ProvisionCloudTenantDto: subdomain becomes optional (renamed in the API surface to slug conceptually, field kept as subdomain in the DTO/DB to avoid a rename per your naming instruction, just no longer required or treated as identity).

- checkHdspAvailability(): username/email checks become the hard-blocking checks (global uniqueness now real); subdomain check becomes advisory/cosmetic only.

- CloudTenant.loginUrl: generation changes from https://<subdomain>.zoeconnect.in to a constant https://zoeconnect.in/login. Column kept (nullable) for historical records; new rows get the constant.

- ProvisionDialog UI: replaces the per-tenant “Login URL” field with the constant login URL plus the admin's username/email as the credential to hand off.

- deprovision / release-subdomain endpoints kept as-is (harmless no-ops or historical cleanup once subdomain is non-identity), not removed in this pass.

## Phase 7 — Frontend

- Login page: label changes to “Username or Email”, zod schema field renamed identifier, authApi.login() sends { identifier, password } (and, during the transition window, also username: identifier so any lagging backend still on legacy mode keeps working).

- No routing changes needed — investigation found no subdomain logic in frontend app code to remove.

- Auth store / AuthProvider: no functional change required; note only (in code comments) that session isolation across organizations is now solely a function of the JWT's organizationId, not incidental per-origin sessionStorage.

## Phase 8 — Tests

- Backend: login-by-username, login-by-email, case-insensitivity, duplicate-detection dry-run script, JWT contains organizationId, org-branch creation RBAC, default-branch-on-provisioning, TenantScopeGuard no-op behavior.

- Vendor portal: checkHdspAvailability blocking rules flip (first real tests for provision()/checkAvailability() — currently zero coverage per investigation).

- Frontend/e2e: auth.setup.ts and global.setup.ts reworked to stop simulating subdomain-based tenants; add a case covering login by email.

# 5. Open Items for Your Review

- Kiosk/device Host-based resolution in TokenGateway — recommend keeping for non-authenticated device pairing only, as noted in Phase 5. Confirm this split is acceptable.

- Non-HIS usages of DEFAULT_BRANCH_ID beyond branch.service.ts need a short dedicated audit at the start of Phase 1 before code is written there.

- Whether any customer-facing redirect is wanted from legacy *.zoeconnect.in URLs to the new shared login (not in the source spec, but a common real-world need during cutover) — out of scope unless you want it added.

# 6. Sequencing & Check-ins

Work proceeds in the phase order above. After each phase: a build/compile check, relevant tests run, and a short summary posted before starting the next phase, per your instructions. No phase alters existing customer data without a passing dry-run validation step first.