HDSP

Document Platform

(formerly: Dynamic Patient Form Builder)

Phase 4A — Infrastructure Foundation

Document Version 1.0  |  Draft for Approval

Builds on approved Phase 1–3 (all approved 5 July 2026, Phase 3 scored 10/10)

Date: 5 July 2026

# Table of Contents

# 0. Mandate for This Phase

Phase 3 was approved with a platform-level reframing, not just five feature additions. The product is being generalized from “Dynamic Patient Form Builder” to a Document Platform, in which a Form is one Document Type among several the platform will eventually support (Consent Form, Certificate, Prescription, Letter, Invoice, Lab Request, Discharge Summary, Referral, Checklist). This document is Phase 4A: Infrastructure Foundation — the platform services and data model only. No UI, no Designer, no Renderer, no forms-specific REST business logic is built in this phase; that is Phase 4B (Business APIs) and Phase 5A/5B (Frontend), which follow after this is approved.

## 0.1 Five Platform Services Mandated for This Phase

| Service | Role |
| --- | --- |
| Document Engine | Generic Document/DocumentVersion abstraction: versioning, PDF, printing, signatures, publishing — shared by every document type, form-specific logic nowhere inside it |
| Configurable Workflow Engine | Replaces the fixed Draft→Review→Publish enum with a DB-configured state machine (states, transitions, required approver roles per state) so different hospitals can run 3-step or 7-step approval chains without code changes |
| Notification Engine | Event-driven delivery (in-app, email now; SMS/push reserved) for every significant lifecycle event across all document types |
| Observability | Health + performance dashboard for every platform service, mirroring the existing AttendanceMonitoringService convention |
| Analytics | Anonymous usage metrics per document/template: completion time, drop-off, validation failures, popularity |

## 0.2 Scope Boundary for Phase 4A

| In scope (4A) | Out of scope (deferred to 4B / Phase 5) |
| --- | --- |
| Database schema + migrations for all platform services | REST controllers/business endpoints (4B) |
| TypeORM entities + repositories | Designer UI, Renderer UI (Phase 5A/5B) |
| Shared packages: form-schema, scene-graph contracts (types only, no React) | Actual canvas/React components (Phase 5A/5B) |
| Component Registry + Plugin Loader (registration mechanics) | Concrete component implementations beyond stubs needed for infra tests |
| Rule Engine, Variables Engine, Resolver, Theme Engine, Asset Library (service logic) | Form-specific submission/publish endpoints (4B) |
| Workflow Engine (generic state machine + seed configs) | Per-form workflow assignment UI (4B/5B) |
| Notification Engine (delivery mechanics + templates) | Notification preference UI (Phase 5B or later) |
| Observability service + health checks | Dashboard UI screens (Phase 5B, this phase only ships the API/service) |
| Analytics event capture + aggregation service | Analytics dashboard UI (later phase) |

# 1. Platform Architecture — Module Family Restructure

The single dynamic-forms module from Phase 2 is restructured into a document-platform module family (generic, reusable) plus dynamic-forms as its first consumer (registers “Form” as a Document Type). This is the concrete implementation of the Phase 3 approval note: “keep the Dynamic Patient Form module as a consumer of these platform services rather than embedding them directly into the module.”

backend/src/modules/

├── document-platform/                 (NEW — generic, reusable across all future document types)

│   ├── document-engine/               §2

│   ├── workflow-engine/                §3

│   ├── notification-engine/            §4

│   ├── observability/                  §5

│   ├── analytics/                      §6

│   ├── component-registry/             (Phase 2 §3, now platform-level — any document type can register components)

│   ├── plugin-loader/                  (Phase 3 §5, now platform-level)

│   ├── rule-engine/                    (Phase 2 §5.3, now platform-level)

│   ├── variables-engine/               (Phase 3 §8, now platform-level)

│   ├── resolver/                       (Phase 2 §4.3 branch/dept override resolution, now generic per document type)

│   ├── theme-engine/                   (Phase 3 §6, now platform-level)

│   └── asset-library/                  (Phase 3 §7, now platform-level)

└── dynamic-forms/                      (CONSUMER — registers 'form' as a DocumentType, Phase 4B business APIs live here)

└── (Phase 2 controllers/services move here in 4B, now built atop document-platform services

instead of owning their own versioning/workflow/notification logic)

Nothing about this restructure invalidates Phase 2's JSON Schema or Phase 3's scene graph/rendering pipeline design — those remain exactly as approved. What changes is where cross-cutting concerns (versioning, workflow, notifications, observability, analytics) live: previously implicitly inside dynamic-forms (Phase 2 §2.1, §7), now explicitly in document-platform, with dynamic-forms depending on it rather than containing it.

# 2. Document Engine

## 2.1 DocumentType Registry

A DocumentType is the generic analog of Phase 1's FormTemplate category, but not form-specific. Just as the Component Registry (Phase 2 §3) lets a new field type be added by registration, the DocumentType registry lets a new kind of document be added the same way.

interface DocumentTypeDefinition {

id: string;                 // 'form' | 'consent' | 'certificate' | 'prescription' | 'letter' |

// 'invoice' | 'lab-request' | 'discharge-summary' | 'referral' | 'checklist'

displayName: string;

schemaValidator: (payload: JsonValue) => ValidationResult;   // delegates to that type's own schema (e.g. Phase 2 FormSchema for 'form')

defaultWorkflowDefinitionId: string;         // §3 — which approval chain this type uses by default

pdfRenderer: (resolvedPayload, context) => Promise<Buffer>; // reuses the shared PDF pipeline

supportsSignatures: boolean;

supportsBranchOverride: boolean;

}

## 2.2 Generic Entities

| Table | Purpose | Notes |
| --- | --- | --- |
| documents | Logical document (replaces form_templates as the generic case) | document_type_id, name, category, current_published_version_id, is_multi_branch |
| document_versions | Immutable payload snapshot (replaces form_template_versions) | document_id FK, version_no, status, payload JSONB (a FormSchema when document_type='form'), workflow_instance_id FK |
| document_overrides / document_override_versions | Branch/department deltas (replaces form_template_overrides, Phase 2 §4) | Same JSON Patch model, generic across document types |
| document_instances | A filled/issued instance (replaces form_submissions for the generic case) | document_version_id FK, override_version_id FK nullable, branch_id, department_code, subject refs (patient/visit/encounter — nullable, since e.g. an Invoice may reference different subjects than a Form), payload JSONB, status |
| document_signatures | Generic signature capture (Phase 2 §6, now not form-specific) | instance_id FK, field_key, signature_vector, integrity_hash, signer metadata |
| document_field_audit | Structural per-field audit, generic | entity_type, entity_id, field_key, old/new value JSONB |

dynamic-forms's Phase 2 entities (form_templates, form_template_versions, etc.) are superseded by this generic schema; Phase 4B will implement the 'form' document type as a thin adapter — FormSchema is simply the payload shape validated by the 'form' DocumentTypeDefinition.schemaValidator, and the six-stage rendering pipeline (Phase 3 §3) operates on document_versions.payload exactly as it operated on FormTemplateVersion.schema.

## 2.3 Reused, Not Rebuilt

- PDF generation (Phase 2 §2.1 form-pdf.service) becomes a generic PDF rendering service keyed by document type's pdfRenderer — a Prescription and a Nursing Assessment both go through the same BullMQ job/processor plumbing.

- Versioning/rollback/compare (Phase 1 §4.5) becomes generic document_versions behavior — no form-specific version logic remains.

- Signatures (Phase 2 §6, ISignatureProvider) attach to any document_instances row, not just form submissions — a Prescription can carry a doctor's signature using the identical subsystem.

- Publishing transaction (Phase 2 §7.3) becomes a generic publish-a-document-version operation.

# 3. Configurable Workflow Engine

Replaces the fixed enum from Phase 1 §4.5 (draft/in_review/approved/published/archived/retired) with a data-defined state machine. The fixed six-state flow becomes the default seeded WorkflowDefinition, not a hardcoded constraint — hospitals that need Medical Director and Legal sign-off steps configure a longer chain without any code change.

## 3.1 Entities

workflow_definitions

id, name, document_type_id FK NULL (NULL = usable by any type), is_default, created_by

workflow_states

id, workflow_definition_id FK, key ('draft'|'in_review'|'medical_director_review'|...),

display_name, is_initial, is_terminal_published, is_terminal_archived

workflow_transitions

id, workflow_definition_id FK, from_state_id FK, to_state_id FK, action_key ('submit_for_review'|'approve'|'reject'|'publish'|...),

required_permission_key   -- e.g. FORMS:TEMPLATE:REVIEW, checked via existing PermissionsGuard convention

required_approver_role NULL  -- optional named role required in addition to the permission key (e.g. 'MEDICAL_DIRECTOR')

workflow_instances

id, workflow_definition_id FK, subject_type ('document_version'|'document_override_version'), subject_id,

current_state_id FK, created_at, updated_at

workflow_instance_history

id, workflow_instance_id FK, from_state_id, to_state_id, action_key, actor_user_id, acted_at, comment

## 3.2 Example Configurations

| Hospital profile | Configured chain |
| --- | --- |
| Simple hospital (Phase 1 default) | Draft → In Review → Approved → Published → Archived/Retired (3 approval-relevant transitions) |
| Hospital group with compliance requirements | Draft → Clinical Review → Medical Director Review → Legal Review → Publisher Approval → Published → Archived/Retired (5 approval-relevant transitions, 7 states) |

## 3.3 Engine Behavior

- The engine only knows: current state, valid outgoing transitions from that state, and the permission/role required to fire each one. It has zero knowledge of “forms” — dynamic-forms's controllers call workflow-engine's fireTransition(instanceId, actionKey, actor) and interpret the resulting state, exactly as Phase 2 §8's publish endpoint will do in Phase 4B.

- This satisfies Decision “don't hardcode workflow” while fully preserving Phase 1 §4.5's approved default flow as WorkflowDefinition seed data, not special-cased code.

# 4. Notification Engine

## 4.1 Event Sources

Subscribes to domain events emitted by Document Engine and Workflow Engine (and, per Phase 3 §11, the same event-bus discipline used in the Designer — domain events here are backend/server-side, a distinct but analogous concept to the Designer's client-side event bus).

| Event | Default notification |
| --- | --- |
| workflow.transition.review_requested | Notify users holding the next state's required_permission_key / required_approver_role |
| workflow.transition.approved / rejected | Notify the document's author |
| workflow.transition.published | Notify author + subscribed watchers of that document type/category |
| document.archived | Notify author |
| plugin.installed / activated | Notify hospital admins |
| document_override.published | Notify global template owner (visibility into branch-level changes) |

## 4.2 Channels and Delivery

- In-app: a notifications row surfaced through the existing HDSP Notification module (backend/src/modules/notifications — already present) rather than a parallel in-app notification system; document-platform's Notification Engine is a producer that calls the existing NotificationService, not a competing implementation.

- Email: reuses existing HDSP email delivery configuration.

- SMS / Push: interfaces reserved (INotificationChannel), not implemented in v1, consistent with the Phase 2 §6 provider-interface pattern used for signatures.

- Every dispatched notification is logged (notification_dispatch_log: event_key, channel, recipient_user_id, status, dispatched_at) for troubleshooting and for the Observability metrics in §5.

# 5. Observability

Modeled directly on the existing AttendanceMonitoringService (backend/src/modules/attendance/services/attendance-monitoring.service.ts) — same getSummary()/getHealth() shape, same “status card” convention (Healthy/Warning/Failed + last-checked timestamp + average timing), so this fits the operations team's existing mental model rather than introducing a new monitoring paradigm.

## 5.1 Service Shape

@Injectable()

export class DocumentPlatformMonitoringService {

async getSummary() {

// mirrors AttendanceMonitoringService.getSummary(): Promise.all of per-subsystem checks,

// returns { cards: StatusCard[], metrics, health, unavailableNotes }

}

async getHealth() { /* per-subsystem Healthy | Warning | Failed */ }

}

## 5.2 Status Cards (per subsystem)

- Rule Engine — last evaluation latency, error rate

- Resolver — cache hit rate, average resolution time

- Renderer / Rendering Pipeline — average stage timings (Phase 3 §3's six stages), broken out per stage so a regression in, say, the Permission Engine stage is isolable

- PDF Engine — queue depth (BullMQ), average job duration, failure rate

- Plugin Engine — installed/active plugin count, per-plugin error rate

- Asset Library — storage availability, average asset fetch latency

- Variables Engine — resolution failures (e.g., an unresolvable ${Patient.X} reference)

- Workflow Engine — stuck-instance count (in a non-terminal state beyond a configurable SLA)

- Notification Engine — dispatch failure rate per channel

## 5.3 Metrics (per Phase 3 approval list)

| Metric | Source |
| --- | --- |
| Active Designers | Designer session heartbeat (Phase 5A) |
| Forms Published / Draft Count | document_versions grouped by status, filtered document_type_id='form' |
| Average Render Time | Rendering pipeline stage timing aggregation (§5.2) |
| Average Rule Evaluation Time | Rule Engine timing aggregation |
| Average PDF Time | PDF job duration aggregation |
| Plugin Usage / Top Components | Component Registry usage counters, incremented on document_version save |
| Largest Forms | document_versions.payload size / node count, computed at save time and stored as a generated column for fast sorting |
| Autosave Failures | Client-reported autosave error events (Phase 3 §2.6), logged server-side |
| Validation Errors | Rule Engine / server-side re-validation failure log (Phase 2 §3.3) |
| Signature Captures | document_signatures count |
| Most Used Templates | document_instances grouped by document_version's parent document_id |

# 6. Analytics

Distinct from Observability (§5, which is operational/technical health) — Analytics is form-usage insight for hospital admins to improve their own templates.

## 6.1 Usage Event Capture

document_usage_events

id, document_instance_id FK, event_type, field_key NULL, page_id NULL,

occurred_at, session_id (anonymized, no PII beyond what's already in the instance's own audit trail)

-- event_type: 'instance_started' | 'page_viewed' | 'field_focused' | 'field_completed' |

--             'validation_failed' | 'signature_completed' | 'instance_submitted' | 'instance_abandoned'

## 6.2 Derived Metrics

| Metric | Derivation |
| --- | --- |
| Average completion time | instance_submitted.occurred_at − instance_started.occurred_at, aggregated per document |
| Drop-off point | Last page_viewed/field_focused event before an instance is abandoned (no submission within a configurable timeout) |
| Most skipped / most-failed field | Group validation_failed and (expected but missing) field_completed events by field_key |
| Most used templates / plugins | Group document_instances by document_id / by which plugin-contributed components appear in the resolved schema |
| Signature completion rate | signature_completed count ÷ instances requiring a signature |
| Component popularity | Aggregated across all document_versions' payload component type usage, platform-wide |

Analytics data collection is anonymized at the aggregation layer (session_id, not user identity, is the join key for funnel analysis); this is deliberately separate from the fully-attributed audit trail (§2.2 document_field_audit) which remains user-attributed for compliance, per Phase 1 §5.4.

# 7. Remaining Platform Services (Restated as Platform-Level)

These were designed in Phase 2/3 as dynamic-forms internals; Phase 4A relocates them to document-platform with no behavioral change, only a change of ownership boundary.

| Service | Prior phase design | Platform-level change in 4A |
| --- | --- | --- |
| Component Registry | Phase 2 §3 | Registry key is no longer implicitly form-only; a component definition declares which document type(s) it applies to (most apply to 'form' only; some, e.g. Signature, apply to any document type) |
| Plugin Loader | Phase 3 §5 | Plugin manifests may contribute to any document type's registry, not just forms |
| Rule Engine | Phase 2 §5.3 | Operates over any document_versions.payload, not just FormSchema, since the expression tree already only refers to field paths + variables, not form-specific constructs |
| Variables Engine | Phase 3 §8 | Variable scopes (Patient/Encounter/Hospital/Environment/Calculated/Global) are meaningful for any document type (e.g., a Prescription also needs ${Patient.Name}, ${Doctor.Name}) |
| Resolver | Phase 2 §4.3 | Branch/department override resolution is now keyed by (documentId, branchId, departmentCode) generically |
| Theme Engine | Phase 3 §6 | Design tokens apply platform-wide; a Prescription and a Nursing Assessment share the same hospital theme |
| Asset Library | Phase 3 §7 | Assets (logos, SVGs, watermarks) are referenced by any document type's pages, not form-specific |

# 8. Repository and Service Layer (Infra-Only Scope for 4A)

Following the existing HDSP convention (direct @InjectRepository(Entity), no repository-wrapper abstraction, per the Phase 1 conventions audit):

document-platform/document-engine/

├── document-engine.module.ts

├── entities/  (documents, document_versions, document_overrides, document_override_versions,

│              document_instances, document_signatures, document_field_audit)

├── services/

│   ├── document.service.ts               CRUD + version create/save (draft-only mutation)

│   ├── document-version.service.ts        publish/rollback/compare/clone (Phase 1 §4.5 semantics, generic)

│   ├── document-override.service.ts        Phase 2 §4 CRUD, generic

│   ├── document-resolver.service.ts        Phase 2 §4.3 algorithm, generic + Redis cache

│   ├── document-instance.service.ts        fill/save/finalize, generic

│   ├── document-signature.service.ts        ISignatureProvider (Phase 2 §6), generic

│   └── document-pdf.service.ts              BullMQ-backed, generic pdfRenderer dispatch (§2.1)

└── document-type-registry/

└── document-type-registry.service.ts   in-memory registry of DocumentTypeDefinition, populated at bootstrap

by each consumer module (dynamic-forms registers 'form' here in Phase 4B)

No controllers exist yet in document-engine or any Phase 4A service — REST endpoints are explicitly Phase 4B (§0.2). Phase 4A ships services + repositories + a small internal test harness (e.g., a script that creates a dummy 'test' document type purely to exercise versioning/workflow/resolver logic end-to-end without any real form content), so Phase 4B can build controllers as a thin layer over already-proven services.

# 9. How dynamic-forms Consumes the Platform (Preview of Phase 4B)

// dynamic-forms.module.ts (Phase 4B, shown here only to prove the seam is clean)

@Module({ imports: [DocumentEngineModule, WorkflowEngineModule, NotificationEngineModule, ...] })

export class DynamicFormsModule implements OnModuleInit {

constructor(private registry: DocumentTypeRegistryService) {}

onModuleInit() {

this.registry.register({

id: 'form',

displayName: 'Patient Form',

schemaValidator: validateFormSchema,       // from packages/form-schema (Phase 2 §5)

defaultWorkflowDefinitionId: 'default-6-state',

pdfRenderer: renderFormPdf,

supportsSignatures: true,

supportsBranchOverride: true,

});

}

}

This is the concrete proof that dynamic-forms adds zero net-new versioning, workflow, notification, or observability code in Phase 4B — it only supplies form-specific validation and rendering, and calls into document-platform services for everything else.

# 10. Phase 4A Risks and Definition of Done

## 10.1 Risks

| Risk | Mitigation |
| --- | --- |
| Generalizing to Document Engine now, before a second document type is actually built, risks over-engineering for a hypothetical | Mitigated by keeping the generalization to data-shape and service boundaries only (documents/document_versions generic columns) — no speculative UI or document-type-specific code is built until a second type is actually commissioned; Phase 4B still only implements 'form' |
| Configurable Workflow Engine adds complexity vs a hardcoded enum for hospitals that only ever want the simple 6-state flow | The default WorkflowDefinition seed reproduces Phase 1 §4.5 exactly; simple hospitals never see or configure anything different — complexity is opt-in, not mandatory |
| Notification Engine duplicating the existing Notification module | Explicitly designed as a producer calling the existing NotificationService (§4.2), not a parallel system — verified against backend/src/modules/notifications during this phase's design |
| Observability/Analytics adding overhead to hot paths (rule evaluation, resolver) | Metrics capture is async/fire-and-forget (same BullMQ-backed pattern as Audit, Phase 1 conventions), never inline-blocking on the request path |

## 10.2 Definition of Done — Phase 4A

- Document Engine generic schema and services implemented and unit-tested against a synthetic 'test' document type (no dynamic-forms business logic required to pass).

- Configurable Workflow Engine implemented with the default 6-state definition seeded and unit-tested against multiple simulated approval-chain configurations.

- Notification Engine implemented, confirmed to delegate to the existing Notification module rather than duplicating it.

- Observability service implemented matching the AttendanceMonitoringService getSummary()/getHealth() shape, covering all subsystems in §5.2.

- Analytics event capture and aggregation queries implemented against the document_usage_events schema.

- Component Registry, Plugin Loader, Rule Engine, Variables Engine, Resolver, Theme Engine, Asset Library relocated to document-platform with no behavioral regression versus their Phase 2/3 design.

- No controllers/business endpoints exist yet — confirmed as out of scope per §0.2.

Upon approval, Phase 4B (Business APIs: REST CRUD, publishing, versioning, overrides, submission, PDF, signature, import/export for the 'form' document type) begins, followed by Phase 5A (Designer Infrastructure) and Phase 5B (Components).